Deer Management Plan (DMP) – Kinnoull and Paddockmuir

Background

This DMP should be used as a supporting document/annex for the Land Management Plan (LMP). The DMP should also be used in conjunction with FLS Deer Management Strategy.

National & Local objectives

Contributing to Scottish Forestry - Forestry Strategy (also includes Climate Change)

Deer Management Strategy Deer management strategy - Forestry and Land Scotland

Scottish Biodiversity Strategy Biodiversity strategy: consultation - gov.scot (www.gov.scot)

Kinnoull Hill, Deuchny Hill, Binn Hill and Paddockmuir Woodlands are located to the east of Perth overlooking the River Tay Together they are combined into one Deer Management Plan, called the ‘Kinnoull Hill and Paddockmuir DMP. They are well-established woodlands, largely of mixed conifers, with broadleaves dominating on the Kinnoull Crags and at Paddockmuir.

The larger woods have been extensively managed under a continuous cover system, with many areas of open grown Scots pine alongside mixed conifer planting and more recently planted spruce. The larger woodlands are located on steep sided hills and crags that rise directly from the former floodplain of the river.

The crags and Binn Hill in particular are highly visible and contribute to the setting of Perth and the wider setting of the River Tay. Paddockmuir is a small low-lying and far less prominent woodland located directly adjacent to the River Tay approximately 7 km east of Deuchny Hill.

The DMP area is 259 hectares and extends over land ranging from 5m (at Paddockmuir) to 230m (Deuchny Hill) above sea level. Kinnoull and Deuchny form part of the Kinnoull Hill Woodland Park, an area of 305 hectares established in 1991 which is jointly managed with Perth and Kinross Council, who own the woodland on the west facing flanks of Kinnoull Hill.

The woodland park is an extremely popular and important recreation resource, not only for local residents, but also attracting visitors from further afield. It is managed by the Kinnoull Hill Management Group. The Kinnoull Hill Users Group was established in 2001 as a forum for users and local residents. The Kinnoull Hill Woodland Park Strategic Woodland Management Plan was prepared jointly by Perth and Kinross Council and the Forestry Commission Scotland in 2005. The Kinnoull Hill Woodland Park is thought to attract 70 000 visitors per year. The woodlands lie adjacent to privately owned farmland, including land to the immediate north of Kinnoull and Deuchny which is owned by the Gannochy Trust.

Part of Kinnoull Hill is designated as a SSSI, and Paddockmuir lies adjacent to the River Tay, a designated SAC, SPA Ramsar site and SSSI. The reed beds at Paddockmuir are a bird reserve managed by the RSPB.

Core paths extend through the woodlands, and the Coronation Road, a right of way, extends through eastern Deuchny.

What are we going to protect?

Enable a wider diverse range of tree species to be planted successfully within the existing Forest area.

Reduce the deer population across the Forest to less than 5 Deer/km2.

Control other herbivores within the LMP area and across the wider LMP area to allow the FLS target of less than 10% damage to leader shoots to be achieved.

Deer Species (and other herbivores)

Roe Deer are the predominant deer species in this area.

The most recent EDU population assessment in 2022 gives an estimated density of 20 deer/km2.

There is an assumed level of recruitment into the LMP area from both ingress from neighbouring land holdings and a high survival rate within juveniles due to favorable weather conditions and food availability.

What have we done to date?

Deer culls from Kinnoull and Paddockmuir:

| Year | Roe | Total |
| --- | --- | --- |
| 21/22 | 83 | 83 |
| 22/23 | 70 | 70 |
| 22/23 | 55 | 55 |
| 24/25 | 91 | 91 |

The culls have been delivered using deer management contract resource primarily.

Accurate cull setting based on population modeling cull data evidence is challenging on LMP area due to the level of ingress from our neighbouring land holdings.

Impacts- within the area there is currently little recent data due to the LMP area being predominantly continuous cover. However, there will be areas requiring restocking post the removal of areas of Larch due to Phytophthora Ramorum which will generate up to date data.

Have an evidence-based approach?

Cull setting within this LMP is challenging, due in principle to the ingress from adjoining land.

FLS use an information-based decision-making process to set its deer management operations with the data received from various internal and external reports which can include.

Thermal drone counts

Herbivore dung counts

Historical cull data

Sighting data

Ranger daily/monthly reports

Deer Management Contractor daily/monthly reports

Strath Caulaidh Survey data, independently obtained – i.e., Deer density figure, impacts - NN/HIA, SDA, etc.

All data obtained is then applied to a population model which is used to help set the correct cull.

Link to Deer Dashboard

Data used to create this DMP can be found in the FLS Deer Dashboard.

Population Modeling and Future Culls

A cull of 50 deer from Kinnoull and 40 from Paddockmuir respectively has been set for 25-26. This figure is a result of looking at survey information, population modelling and considering local deer movements and the forest plans. These culls are expected to be exceeded and will be adjusted as required.

The cull set will be challenging to reach, and should be viewed as the minimum amount at present which allows the forest objectives to be met.

Protection Options – cull/fence/tubes

The full spectrum of protection options available may be used within this LMP:

Culling across the site to reduce the background deer population and target sensitive areas.

Tubes for isolated pockets of native hardwoods where they are best suited.

How will objectives be met

The Kinnoull and Paddockmuir LMP area will be managed by using both Wildlife Ranger staff and Deer Management Contract staff.

All controllers are qualified to Deer Stalking Certificate levels 1 & 2. They also undertake an annual firearms skills test, ensuring the highest levels of safety and competency when undertaking their duties.

Deer management contractors are a vital resource in FLS’ s deer management toolbox which are selected after satisfying FLS of their competence via a competitive tender. All Deer Management Contractors must meet the FLS standards of health and safety, compliance and be trained to the level of deer management like that of the FLS wildlife staff.

Out of season shooting is an essential tool in the protection of vulnerable tree crops and natural habitats. This is conducted either under the General License issued by NatureScot for enclosed woodland or by 5(6) authorisations on application to NatureScot for un-enclosed woodland. Male deer of all species will be culled through the 12 months of the year on FLS land. Females will be culled under license from the 1st of September to the 31st of March. When early out of season culling of females is conducted any dependent young will be culled first.

Night shooting is permitted by the Deer (Scotland) Act 1996 as amended by the Wildlife and Natural Environment Act 2011 (WANE Act), under section 18(2) authorizations granted by NatureScot. All operations will conform to current Best Practice Guidance, and a copy of the guides will be issued to Wildlife Rangers and Contractors, as necessary. Night shooting is a valuable tool in areas of high deer management pressure where the population has become wise to deer management practices.

Roads/ATV tracks/glades/larders/equipment

Infrastructure and access within the LMP area is well developed but proves challenging to maintain and keep clear due to a combination of track side vegetation and considerable regen. Flailing of the road’s edge can also increase visibility of deer and vegetation clearance that coincides with Civils Road maintenance programs will be explored.

Open areas, green ride networks have grown over with regen in recent years which has led to less open areas to shoot deer. This has been mainly due to the lack of resource (In particular the availability of hand cutters), however, the future plans for this LMP area will require a more robust focus to ensure an infrastructure maintenance program is in place and delivered and ongoing which will restore open areas and create shooting opportunities.

New infrastructure is planned and installed at the restock stage and foresters consult with the wildlife team to decide the best location for access tracks. This provides an opportunity for improving culling infrastructure surrounding the vulnerable areas enabling more effective crop protection to be conducted.

The natural regeneration of trees after clear fells and continuous cover which is planned will make future deer control very challenging, with the potential for the deer population to increase significantly due to the safety they will have within the thick cover. This must be monitored and possibly some clearance work undertaken to create open areas if required.

Paddockmuir has limited vehicle access with only one suitable track available. It is vital that this track is maintained and does not sustain damage during operations

All FLS Wildlife Rangers have the following kit as standard:

4 x 4 vehicle with either a winch or loading crane attached to the back to aid in loading carcasses safely.

Capstan which and rope to aid in extraction when far away from roads.

4 x 4 ATV with winch.

Trailer to transport ATV.

Slee Sledge/hill trailer to aid in extraction using the ATV.

.270 caliber rifles

Binoculars.

Handheld thermal imager to increase herbivore detection.

Various knives, saws, and PPE.

Access to thermal drone and pilot.

The Deer Larders available for Kinnoull and Paddockmuir are Tentsmuir ( Fetterdale ) and Formal.

Venison

FLS subscribe to the Scottish Quality Wild Venison (SQWV) scheme. This sets the standards for our larders and actions of our staff and contractors to ensure we provide a safe food item to market.

All venison is quality assured and sold to Highland Game where it is further processed.

All waste from the larders is removed by a licensed waste disposal contractor.

All animal by-products are sold to Highland Game along with the venison.