West Region

Glenhurich

Land Management Plan

……..

Plan Reference No:	030/519/150

Plan Approval Date: 	******

Plan Expiry Date:	******

FORESTRY AND LAND SCOTLAND

Application for Land Management Plan Approvals in Scotland

Forestry and Land Scotland – Property (See Map 1 – Location)

| Region: | West |
| --- | --- |
| Woodland or property name: | Glenhurich Forest |
| Nearest town, village or locality: | Polloch |
| OS Grid reference: | NM 8402 6833 |
| Local Authority district/unitary Authority: | Highland |

| Areas for Approval | Conifer Ha | Broadleaf | Open Space | Other Land |
| --- | --- | --- | --- | --- |
| Clear felling | 297.7 | 1.2 | 105.2 | 0 |
| Restocking (including legacy RS) | 66.58 | 81.67 | 49.75 | 0 |
| Restocking Natural Regeneration | 18.21 | 98.69 | 27.02 | 0 |
| New plant | 0 | 1.17 | 2.75 | 0 |

Note: restock includes areas felled under previous Plan

1. I apply for Land Management Plan approval for the property described above and in the enclosed Forest  Plan.

2. * I apply for an opinion under the terms of the Environmental Impact Assessment (Forestry) (Scotland) Regulations 1999 for road building /quarries /afforestation /deforestation as detailed in my application.

3.  I confirm that the initial scoping of the plan was carried out with FLS and SF staff in xxxxx.

4.  I confirm that the proposals contained in this plan comply with the UK Forestry Standard.

5. I confirm that the scoping, carried out and documented in the Consultation Record attached, incorporated those stakeholders which the SF agreed must be included.

6.  I confirm that agreement has been reached with all of the stakeholders over the content of the forest plan and that there are no outstanding issues to be addressed.  Copies of consultee endorsements of the plan are attached.

7. I undertake to obtain any permissions necessary for the implementation of the approved Plan.

Signed	……………………………………………			Signed	……………………………………………

Regional Manager	                        			Conservator

Region:	West	                           	Conservancy:

Date	: 				Date of Approval:		………………………….

Date approval ends:	………………………….

Content

1	Regulatory Requirements	6

1.1 	Summary of Proposals	6

1.1.1 Objectives – 10 year plan objectives	6

1.1.2 Long term objectives	7

1.1.3 Summaries of Management Proposals	8

Planned Roading Operations	10

1.2 	Activity Summary	11

1.2.1 Table of Clearfelling (Phase 1)	11

1.2.2 Table of Clearfelling (Phase 2)	11

1.2.3 Table of CCF Felling (Phase 1 & 2)	12

1.2.5 Table of thinning (Phase 1 & 2)	12

1.2.6 Table of Felling for Approved Plan Period	13

1.2.7 Table of Restocking (Phase 1 – Legacy Coupes)	13

1.2.8 Table of Restocking (Phase 2)	14

1.2.9 Table of New Planting	15

1.2.10 Table of Civil Engineering and fencing	16

1.3 	EIA Screening Determination	18

1.3.1 Afforestation	18

1.3.2 New Quarry	18

1.3.2.1 FLS Road Specification	18

18

1.3.3 New Roads, Forwarder & ATV Tracks	18

18

1.3.3.1 – FLS Road Specification and Standard Drawings	18

18

1.3.3.2 – FLS Forwarder Track Specifications and FLS Forwarder Track Drawings	18

18

1.3.3.3 – FLS ATV Track Specifications and FLS ATV Track Cross-Section Drawings	18

18

1.4 	Other Regulations	19

1.4.1 Standards and guidance	19

1.4.2 Other Tree Felling in Exceptional Circumstances	19

1.4.3 Table of Other Felling	19

1.5 	Tolerance Table	21

2	LMP ANALYSIS	22

2.1 	Introduction	22

2.2	Plan Objectives	23

2.2.1 Key challenges	23

2.3	Analysis and concept	24

3	LMP Proposals	34

3.1	Management	34

3.1.1 Clear Felling	34

3.1.2 Thinning	34

3.1.3 Minimum Intervention areas	35

3.1.4 Natural Reserves (NR)	35

3.1.5 Long Term Retentions (LTR)	36

3.1.6 Resilience	36

3.1.6.1 RESTRUCTURING:	36

3.6.1.2 CLIMATE CHANGE:	36

3.6.1.3 TREE DISEASES AND PESTS	37

3.6.1.4 FIRE RESILIENCE	37

3.6.1.5 WIND RISK	39

3.6.1.6 FLOOD RISK	39

3.1.7 Operational Access	39

3.2	Establishment	41

3.2.1 Restocking	41

3.2.2 Woodland Creation	42

3.2.3 Natural Regeneration	43

3.2.4 PAWS restoration	43

3.2.5 Riparian Management	44

3.3	Open Land	45

3.4	Deer Management	46

3.5	Visitor Zones and Public Access	47

3.6	Heritage Features	48

3.7	Habitats & Species	48

3.8	Invasive Species	50

3.9 	Critical Success Factors	50

Appendix I: Land Management Plan Brief	52

Appendix II: Analysis of Previous Plan	53

Appendix III: Background Information	56

Physical site factors	56

Geology Soils and landform	56

Water	56

Overall ecological status	57

Flooding	57

Water Supplies	57

Climate	57

The existing forest	58

Age structure, species and yield class	58

Neighbouring Land Use	59

Landscape	59

Landscape character assessment	59

Landscape Zones	60

Landscape designations	61

LMP Landscape	62

Overview	62

Landscaping Issues	62

Environmental designations	65

Special Site of Scientific Interest (SSSI)	65

Special Area of Conservation	66

Special Protection Areas	66

Archaeology: Scheduled / Unscheduled Monuments	66

Habitats	68

Species	70

Biodiversity	70

Social factors	72

Recreation & Community	73

Appendix IV:  Land Management Plan Consultation Record  (including letters of correspondence)	76

Appendix V:  Deer Management Plan	87

Appendix VI:  Provenance guidance chart	88

Appendix VII:	89

Abbreviations used in the plan	89

Appendix VIII:	91

Table of Woodland Types	91

Appendix IX:	95

Ainmean -  Àite, Gleann Nah-Iubhair: Gaelic place names, Glen Hurich Forest	95

1	Regulatory Requirements

1.1 	Summary of Proposals

The felling of 404.1ha of commercial conifers for economic and pre-emptive plant health purposes.

The establishment of 142.3ha of legacy felled areas, primarily naturally regenerating sites, through removal of non-native species, supplementary planting and deer management.

The establishment of 200.4ha resulting from Phase 1 felling.

The construction of 4720m of new roading and four new bridges to enable Phase 1 and 2 felling, and to reach Phase 3 Larch on Meall Daimh in the event of a SPHN.

The construction of 1260m of forwarder track to facilitate Phase 1 felling.

The upgrade of 7660m of existing forest road to facilitate Phase 1 and 2 felling.

The construction of 3450m of ATV tracks to improve access for deer management to secure condition of priority habitats and secure establishment of planted and naturally regenerating sites.

1.1.1 Objectives – 10 year plan objectives

To commence forest restructuring in the east section of Polloch Glen and in Coire Caillich

To improve public access resilience through the felling of roadside Larch at the entrance to Glenhurich forest

To secure the establishment of the legacy felled areas through: non-native removal in naturally regenerating native woodland, and through supplementary planting and deer management.

To secure establishment of Sitka spruce crops in Gleann Dubh through a major beat-up, ATV track upgrade and deer management.

To establish 4ha of woodland pasture/agricultural grazing to improve Chequered skipper habitat resilience.

To remove at least 20% of the Larch crop in the Phase 1 fell period in line with the FLS Larch Strategy.

To fell-to-recycle the Larch component within the Natural Reserve.

To construct new roading to access Phase 1 and 2 harvesting sites and to access Achanellan Forest.

To construct new roading at Crask to facilitate planned road construction in Achanellan Forest.

To plan and construct new roading in preparation of the early removal of inaccessible Larch on the steep slopes of Meall Daimh.

To construct a strategic fence along the legal boundary with neighbouring private land if funds are available.

To continue the extended riparian restoration habitats around the major watercourses in Glenhurich, in particular in east Polloch Glen and Gleann Dubh commencing with felling operations and subsequent establishment operations.

1.1.2 Long term objectives

To expand and improve Scottish Rainforest/native woodland habitats, water quality and salmonid habitat through: the restoration of extended riparian woodland around major watercourses; riparian woodland around small watercourses; PAWS and transition native woodland replacing poorly performing commercial crops on high elevation and exposed sites.

To concentrate commercial conifer plantation on the most accessible and productive areas outwith PAWS areas.

To improve soil fertility through the use of nurse species with most commercial conifer planting.

To improve tree stability through the establishment of riparian woodland which will offer permanent woodland edge habitat to improve local shelter and act as coupe windfirm edges.

To manage deer to sustainable levels at the lower end of the FLS 2-7/km2 objective.

To expand native mountain woodland and montane scrub habitats uphill of the current forest, in all but the highest rocky peaks.

To expand native woodland around non-deep peat areas at Lochan Dubh and to expand native woodland and native open crowned woodland eastwards out of Coire Caillich.

Manage open priority habitats through the removal of non-native trees and exotic invasive species and through effective deer management and the realignment of the protective deer fence to include the protection of all habitats within the Glenhurich LMP area.

Improve ecological connectivity by linking native woodland and open habitats from the floors of the glens to the mountain tops, with riparian woodland being the major link.

1.1.3 Summaries of Management Proposals

The felling proposals in the first twenty years of the plan are summarised below:

| Felling | Phase 1 | Phase 2 | Phase 3 | Phase 4 |
| --- | --- | --- | --- | --- |
| Area in ha | 200.44 | 203.67 | 192.05 | 128.99 |
| % of area (not including other land) | 11.2% | 11.3% | 10.7% | 7.2% |
| Volume (Km3) | 98.64 | 86.76 | 84.2 | 57.79 |

The species composition over the first twenty years is as follows:

(See Map 2- Future Forest 2023, Map 3 – Future Forest 2033 and Map 4 – Future Forest 2043)

| Species Group | Current | (2023) | Year 10 | (2033) | Year 20 | (2043) |
| --- | --- | --- | --- | --- | --- | --- |
|  | Area (ha) | % | Area (ha) | % | Area (ha) | % |
| Sitka Spruce | 1286.0 | 72 | 1042.5 | 58 | 898.9 | 50 |
| Scots pine | 17.1 | 1 | 41.1 | 2.3 | 98.1 | 5.5 |
| Lodgepole pine | 27.6 | 1.5 | 33.8 | 1.9 | 51.3 | 2.9 |
| Norway Spruce | 15.6 | 1 | 15.3 | 0.9 | 19.7 | 1.1 |
| Larches | 63.9 | 4 | 25.6 | 1.4 | 8.2 | 0.5 |
| Mixed Conifers | 19.1 | 1 | 19.1 | 1.1 | 27.6 | 1.5 |
| Mixed Broadleaves | 29.1 | 1.6 | 26.9 | 1.5 | 24.4 | 1.3 |
| Native Broadleaves | 99.2 | 5.5 | 176.5 | 9.8 | 302.3 | 16.8 |
| Internal Open Space | 76.3 | 4.2 | 124.1 | 6.9 | 140.4 | 7.8 |
| Felled awaiting restock | 145.1 | 8.2 | 291.6 | 16.2 | 226.1 | 12.6 |
| Forested Area Total | 1795.7 | 100 | 1796.5 | 100 | 1797 | 100 |
| Open Hill | 2494.5 | 95.8 | 2494.5 | 95.8 | 2494.5 | 95.8 |
| Agriculture | 27.2 | 1 | 26.7 | 1 | 26.2 | 1 |
| Open Water | 77.5 | 3 | 77.2 | 3 | 76.8 | 3 |
| Buildings/quarries | 4.46 | 0.2 | 4.46 | 0.2 | 4.46 | 0.2 |
| Open Habitat Total | 2603.7 | 100 | 2602.9 | 100 | 2602.4 | 100 |
| LMP area Total | 4399.4 | 100 | 4399.4 | 100 | 4399.4 | 100 |

The age class composition over the first twenty years is as follows:

| Age Class | Current | (2023) | Year 20 | (2043) |
| --- | --- | --- | --- | --- |
|  | Area (ha) | % | Area (ha) | % |
| 0 – 10 yrs | 135.5 | 8.6 | 312.6 | 21.9 |
| 11 – 20 yrs | 59.5 | 3.9 | 143.6 | 10 |
| 21 – 40 yrs | 792.8 | 50.3 | 186.0 | 13 |
| 41 – 60 yrs | 376.5 | 23.9 | 659.4 | 46.1 |
| 61+ yrs | 209.9 | 13.3 | 128.8 | 9 |
| Total | 1574.3 | 100 | 1430.5 | 100 |

UKWAS Summary

| Description | % of LMP Area1 | Location of Data |
| --- | --- | --- |
| Restock main conifer spp | 15 | Forester Restock Layer |
| Restock other conifer – Norway spruce | 0.4 | Forester Restock Layer |
| Open Space2 | 49 | Forester Restock Layer |
| Native broadleaves3 | 31 | Forester Restock Layer |
| Management for biodiversity as primary objective (incl NR and MI area) | 11.6 | Forester Management Layer |
| LISS | 0 | Forester Management Layer |
| Natural reserves | 4.4 | Forester Management Layer |

NB the conifer species is based on the species 1 component of the restock area

Notes

- The % will total more than 100% as the species and management categories overlap.

- Only the larger areas of open space area recorded here.  There many more small areas of open space within the broadleaf woodland.

- The native broadleaves will be at variable stocking densities.

Planned Roading Operations

| Planned operations | 2023 – 2032 10 plan period |
| --- | --- |
| New road – 440m - Achanellan entrance New road – 690m - Corrantee New road – 330m - Ballnaselich New road – 2310m - Polloch Glen New road – 500m - Coire Caillich New road – 450m - Resourie | Phase 1 Phase 1 Phase 1 Phase 1 Phase 2 Phase 1 or 2 |
| Forwarder track – 620m – Forest Gateway Forwarder track – 640m - Ballnaselich | Phase 1 Phase 1 |
| New ATV track – 1140m – Polloch Glen New ATV track – 1620m – Allt Coire nan Con New ATV track – 690m Beinn Mheadhoin | Phase 1 or 2 Phase 1 or 2 Phase 1 or 2 |
| New quarry – Polloch Glen | Phase 1 |
| Road upgrade – LS11 – 1190m Road upgrade – 250 – 690m Road upgrade – 523 – 870m Road upgrade - LS3 – 440m Road upgrade – LS4 – 120m Road upgrade – LS23 – 1870m Road upgrade – LS23 – 2480m | Phase 1 Phase 1 Phase 1 Phase 1 Phase 1 Phase 2 Phase 1 or 2 |

The roads and tracks to be constructed, as detailed on Map 5 – Civil Engineering will require local authority Planning Permission approval. This will be submitted following EIA determination approval by Conservancy, as included in this plan

1.2 	Activity Summary

1.2.1 Table of Clearfelling (Phase 1)

(See Map 6 - Approved 10 year Felling and Map 18 - Haulage)

| Coupe No. | Total Area (Ha) | Spp by Ha (SS) | Spp by Ha (SP) | Spp by Ha (LP) | Spp by Ha (NS) | Spp by Ha (Larch) | Spp by Ha (MC) | Spp by Ha (BL) | Open Land by Ha | Restock Year | Monitoring Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 82081 | 0.76 | 0.3 | 0 | 0 | 0 | 0.46 | 0 | 0 | 0 | 2031/32 | Entirely within extended riparian management area. NB – ring barked trees and proximity to powerline. NR establishment may take up to 10 years (2036/37) |
| 82067 | 6.01 | 1.94 | 0 | 0 | 0 | 3.11 | 0 | 0 | 0.96 | 2031/32 | PAWS. Southern boundary clips the extended riparian management area. Important heritage features. NR establishment may take up to 10 years (2036/37) |
| 82071 | 2.03 | 0 | 0 | 0 | 0 | 1.72 | 0 | 0 | 0.31 | 2028/29 | Northern section lies in extended riparian management area. Remove Larch. |
| 82149 | 1.03 | 0.42 | 0 | 0 | 0 | 0.42 | 0 | 0 | 0.19 | 0000/00 | NATURAL RESERVE - Fell to recycle HL. Partially within extended riparian management area. |
| 82004 | 34.25 | 15.43 | 0 | 0 | 0 | 0 | 0 | 0 | 18.82 | 2028/29 |  |
| 82150 | 0.68 | 0.62 | 0 | 0 | 0 | 0 | 0 | 0 | 0.06 | 2028/29 | Chequered skipper habitat. Within extended riparian management area. |
| 82137 | 13.0 | 7.88 | 0 | 1.61 | 0 | 1.25 | 0 | 0 | 2.26 | 2028/29 | Northern section lies within the extended riparian management area. |
| 82144 | 26.59 | 21.7 | 0 | 0 | 0 | 0.55 | 0 | 0 | 4.34 | 2028/29 | Small section lies within the extended riparian management area. |
| 82112 | 0.96 | 0.1 | 0 | 0 | 0 | 0.1 | 0 | 0.45 | 0.31 | 2031/32 | SSSI & PAWS – conifer regen removal which includes some non-native trees greater than 10cm dbh. NR establishment may take up to 10 years (2036/37) |
| 82073 | 3.21 | 0.49 | 0.03 | 0 | 0 | 0.25 | 0 | 0 | 2.44 | 2031/32 | Northern and Western section within extended riparian management area. Remove Larch. NR establishment may take up to 10 years (2036/37) |
| 82106 | 28.09 | 12.07 | 0 | 0.2 | 0 | 3.35 | 0 | 0.44 | 12.03 | 2031/32 | SSSI bet road and Loch. PAWS site. Retain Birch where possible. NR may take 10 years (2036/37) |
| 82096 | 4.07 | 0.2 | 0 | 0 | 0 | 3.46 | 0 | 0 | 0.41 | 0000/00 | NATURAL RESERVE - Fell to recycle HL. Partially within extended riparian management area. |
| 82088 | 23.97 | 15.46 | 0 | 0 | 0.6 | 4.13 | 0 | 0.25 | 3.53 | 2028/29 | Retain Birch where possible. Kinlochan section lies within extended riparian management area. |
| 82133 | 18.73 | 16.82 | 0 | 0.26 | 0 | 0 | 0 | 0 | 1.65 | 2028/29 | Southern section lies within the extended riparian management area. |
| 82100 | 26.94 | 16.08 | 0 | 0 | 0.66 | 5.36 | 0 | 0 | 4.84 | 2028/29 | Northern and Western sections lie within the extended riparian management area. |
| 82115 | 10.12 | 5.22 | 0 | 0.17 | 0 | 0 | 0 | 0 | 4.73 | 2028/29 | Delayed harvesting site. Part PAWS. |
| Totals | 200.44 | 114.73 | 0.03 | 2.24 | 1.26 | 24.16 | 0 | 1.14 | 56.88 |  |  |

1.2.2 Table of Clearfelling (Phase 2)

(See Map 6 - Approved 10 year Felling and Map 18 - Haulage)

| Coupe No | Total Area (ha) | Spp by ha (SS) | Spp by ha (SP) | Spp by ha (LP) | Spp by ha (NS) | Spp by ha (Larch) | Spp by ha (MC) | Spp by ha (BL) | Open land by ha | Restock Year | Monitoring Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 82076 | 4.91 | 4.0 | 0 | 0 | 0 | 0.53 | 0 | 0 | 0.38 | 2033/34 | Lies mostly inside the extended riparian management area. Treat entire site as PAWS |
| 82010 | 20.08 | 15.93 | 0 | 0.34 | 0 | 0.19 | 0.58 | 0.1 | 2.94 | 2033/34 | South eastern section lies inside the extended riparian management area. |
| 82099 | 7.92 | 4.18 | 0 | 0 | 0 | 2.53 | 1.17 | 0 | 0.04 | 2033/34 | Extended riparian management area clips the Northern boundary. |
| 82145 | 27.51 | 20.72 | 0 | 0 | 0 | 0 | 0 | 0 | 6.79 | 2033/34 | Partially affected by extended riparian management area |
| 82121 | 6.13 | 4.34 | 0.18 | 0 | 0.37 | 0.98 | 0 | 0 | 0.26 | 2033/34 |  |
| 82138 | 30.83 | 11.4 | 0 | 4.31 | 0 | 2.82 | 0 | 0 | 12.3 | 2033/34 | Partially affected by extended riparian management area |
| 82038 | 9.77 | 7.25 | 0 | 0 | 0 | 0 | 0 | 0 | 2.52 | 2033/34 | Entire site lies within extended riparian management area. Part PAWS site. |
| 82063 | 2.09 | 0.68 | 0 | 0 | 0.32 | 0.71 | 0 | 0 | 0.38 | 2033/34 | Within extended riparian management area. PAWS site. |
| 82029 | 18.34 | 12.83 | 0 | 0.29 | 0 | 0 | 0 | 0 | 5.22 | 2033/34 | Entire site lies inside the extended riparian management area. |
| 82064 | 5.99 | 5.39 | 0 | 0 | 0 | 0.32 | 0 | 0 | 0.28 | 2033/34 |  |
| 82087 | 31.14 | 21.06 | 0 | 0 | 0 | 3.32 | 0 | 0 | 6.76 | 2033/34 | Extended riparian area around Allt Coire Caillich |
| 82123 | 21.15 | 16.3 | 0 | 0 | 0 | 0.43 | 0 | 0 | 4.42 | 2033/34 |  |
| 82108 | 17.81 | 9.65 | 0 | 0 | 0 | 2.11 | 0 | 0 | 6.05 | 2036/37 | PAWS. NR establishment may take up to 10 years (2041/42) |
| Totals | 203.67 | 133.73 | 0.18 | 4.94 | 0.69 | 13.94 | 1.75 | 0.1 | 48.34 |  |  |

1.2.3 Table of CCF Felling (Phase 1 & 2)

| Coupe No. | Total Area (Ha) | Volume (M3) | Spp by Ha (SS) | Spp by Ha (SP) | Spp by Ha (LP) | Spp by Ha (NS) | Spp by Ha (MC) | Spp by Ha (MBL) | Open Land by Ha | Silv.Method | Monitoring Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | 0 | 0 |  |  |  |  |  |  |  |  |  |
| Totals | 0 | 0 |  |  |  |  |  |  |  |  |  |

1.2.5 Table of thinning (Phase 1 & 2)

(See Map 7 – Thinning Glenhurich east and Map 8 – Thinning Glenhurich west)

| Coupe No. | Total Area (Ha) | Species | Thin-able Area (Ha) | Prescription for Thinning | Final Thinned Area (Ha) | Final Vol/Ha Removed | Monitoring Comments |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 0 | 0 |  |  |  |  |  | Localised environmental, amenity and visitor services thinning |

1.2.6 Table of Felling for Approved Plan Period

| Method | Total Area (Ha) | Total Volume (M3) | Spp by Ha (SS) | Spp by Ha (SP) | Spp by Ha (LP) | Spp by Ha (NS) | Spp by Ha (Larch) | Spp by Ha (MC) | Spp by Ha (MBL) | Open Land by Ha | Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Clearfell | 404.11 | 185,399 | 248.46 | 0.21 | 7.18 | 1.95 | 38.1 | 1.75 | 1.24 | 105.22 | 620m3/ha nett (459m3/ha gross) |
| Thinning | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |
| CCF | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 |  |
| Totals | 404.11 | 185,399 | 248.46 | 0.21 | 7.18 | 1.95 | 38.1 | 1.75 | 1.24 | 105.22 |  |

1.2.7 Table of Restocking (Phase 1 – Legacy Coupes)

Refer to Appendix VIII: Table of Woodland Types. (See Map 9 - Approved Phase 1 restock)

| Coupe No. | Total Area (Ha) | SS (Ha) | LP (Ha) | SP (Ha) | NS (Ha) | Other Con. (Ha) | Native Mixed B/Leaf | Other B/Leaf | Open (Ha) | Year | Restock Method & Density (Restock/Nat Regen/Alt Area/Coppice/Open) | Monitoring Comments (Including any reason not to restock) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 82148 | 12.8 | 0 | 0 | 2.33 | 0 | 0 | 8.38 | 0 | 2.09 | 2031/32 | Already regenerating as Low input Native Woodland. Felled during previous plan. | Will be affected by the harvesting of 82115. Previously abandoned coupe. Requires supplementary planting. |
| 82110 | 1.24 | 0 | 0 | 0.2 | 0 | 0 | 0.86 | 0 | 0.18 | 2031/32 | Already regenerating as Low input Native Woodland. Felled during previous plan. | Will be affected by the harvesting of 82115. Previously abandoned coupe. Requires supplementary planting. |
| 82106/82109pt | 5.95 | 0 | 0 | 0 | 0 | 0 | 5.06 | 0 | 0.89 | 2028/29 | SSSI/AW. Already regenerating. Felled 2010 | Remove conifer regen, assess stocking, supplementary plant |
| 82113 | 11.56 | 0 | 0 | 0 | 0 | 0 | 9.82 | 0 | 1.74 | 2028/29 | SSSI/AW. Already regenerating. Felled 2008 | Remove conifer regen, assess stocking, supplementary plant |
| 82128 | 6.36 | 0 | 0 | 0 | 0 | 0 | 4.64 | 0 | 1.72 | 2028/29 | Pt riparian. Already regenerating. Felled 2012 | Remove conifer regen, assess stocking, supplementary plant |
| 82136 | 5.85 | 0.97 | 0.56 | 0.79 | 0 | 0 | 1.13 | 0 | 2.4 | 2028/29 | Already regenerating. Felled 2010 & 2012 |  |
| 82131 | 10.23 | 0 | 0 | 2.01 | 0 | 0 | 4.97 | 0 | 3.25 | 2028/29 | AW. Already regenerating. Felled 2006 | Remove conifer regen, assess stocking, supplementary plant |
| 82127pt | 1.35 | 0 | 0 | 0.4 | 0 | 0 | 0.75 | 0 | 0.2 | 2028/29 | AW. Already regenerating. Felled 2006 | Remove conifer regen, assess stocking, supplementary plant |
| 82070pt | 0.34 | 0.03 | 0.16 | 0 | 0.06 | 0.03 | 0 | 0 | 0.06 | 2028/29 | Felled 2012 |  |
| 82072 | 0.73 | 0.16 | 0.18 | 0.11 | 0.09 | 0.05 | 0.03 | 0 | 0.11 | 2028/29 | Felled 2012 |  |
| 82066pt | 5.33 | 0 | 0 | 0 | 0 | 0 | 4.0 | 0 | 1.33 | 2028/29 | AW & riparian pt. Already regen. Felled 2012 | Remove conifer regen, assess stocking, supplementary plant |
| 82056pt | 3.81 | 0 | 0 | 0 | 0 | 0 | 3.05 | 0 | 0.76 | 2028/29 | AW & riparian pt. Already regen. Felled 2012 | Remove conifer regen, assess stocking, supplementary plant |
| 82077pt | 10.87 | 0 | 0 | 0 | 0 | 0 | 9.24 | 0 | 1.63 | 2028/29 | AW. Already regenerating. Felled 2007 &2012 | Remove conifer regen, assess stocking, supplementary plant |
| 82082 | 1.04 | 0 | 0 | 0.09 | 0 | 0 | 0.79 | 0 | 0.16 | 2028/29 | AW. Already regenerating. Felled 2014 | Remove conifer regen, assess stocking, supplementary plant |
| 82094pt | 12.7 | 0 | 0 | 1.27 | 0 | 0 | 9.53 | 0 | 1.9 | 2028/29 | AW. Already regenerating. Felled 2014/2015 | Remove conifer regen, assess stocking, supplementary plant |
| 82104 | 17.87 | 8.0 | 0 | 1.38 | 0 | 0.77 | 5.36 | 0 | 2.36 | 2028/29 | AW & riparian pt. Already regen. Felled 2012. The SS component was planted after felling. | Remove conifer regen, assess stocking, supplementary plant. Beat-up SS area. |
| 82047pt | 8.69 | 0,27 | 0.13 | 0.67 | 0 | 0.73 | 5.86 | 0 | 1.03 | 2028/29 | Part AW. Already regenerating. Felled 2011 | Remove con regen from NW area. SDA, supplementary plant |
| 82049pt | 0.64 | 0 | 0 | 0 | 0 | 0 | 0.54 | 0 | 0.1 | 2028/29 | Already regenerating. Felled 2011 | Remove conifer regen, assess stocking, supplementary plant |
| 82037pt | 8.84 | 0 | 0 | 0 | 0 | 0 | 7.42 | 0 | 1.42 | 2028/29 | AW pt. Already regenerating. Felled 2011 | Remove conifer regen, assess stocking, supplementary plant |
| 82023pt | 11.54 | 0 | 0 | 2.31 | 0 | 0 | 6.79 | 0 | 2.44 | 2028/29 | Riparian. Already regenerating. Felled 2008 | Remove conifer regen, assess stocking, supplementary plant |
| 82030 | 4.52 | 0 | 0 | 0.63 | 0 | 0 | 2.81 | 0 | 1.08 | 2028/29 | Riparian. Already regenerating. Felled 2008 | Remove conifer regen, assess stocking, supplementary plant |

1.2.8 Table of Restocking (Phase 2)

Refer to Appendix VIII: Table of Woodland Types. (See Map 10 - Approved Phase 2 restock)

| Coupe No. | Total Area (Ha) | SS (Ha) | LP (Ha) | SP (Ha) | NS (Ha) | Other Con. (Ha) | Native Mixed B/Leaf | Other B/Leaf | Open (Ha) | Year | Restock Method & Density (Restock/Nat Regen/Alt Area/Coppice/Open) | Monitoring Comments (Including any reason not to restock) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 82081 | 0.76 | 0 | 0 | 0 | 0 | 0 | 0.38 | 0 | 0.38 | 2031/32 | Planted. Riparian – low density | Accept native NR. |
| 82067 | 6.01 | 0 | 0 | 1.8 | 0 | 0 | 3.3 | 0 | 0.91 | 2031/32 | NR native. Plant SP. Low Input NW. | NR may take up to 10 years to establish including supplementary planting– 2036/37 |
| 82071 | 2.03 | 0.02 | 0.08 | 0.51 | 0.56 | 0.02 | 0.54 | 0 | 0.3 | 2028/29 | Planted. Part Low Input NW |  |
| 82149 | 1.03 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1.03 | 0000/00 | None | Natural Reserve. Allow to develop naturally |
| 82004 | 34.25 | 0 | 0 | 0 | 0 | 0 | 21.92 | 0 | 12.33 | 2028/29 | Planted. Low Input NW & montane open area | Riparian and low input NW habitats |
| 82150 | 0.68 | 0 | 0 | 0 | 0 | 0 | 0.34 | 0 | 0.34 | 2028/29 | Planted. Riparian – Low Input NW | Chequered skipper habitat |
| 82137 | 13.0 | 3.75 | 3.5 | 0 | 0 | 0 | 3.19 | 0 | 2.56 | 2028/29 | Planted. Part Low Input NW |  |
| 82144 | 26.59 | 5.68 | 5.68 | 0.97 | 0 | 0 | 10.22 | 0 | 4.04 | 2028/29 | Planted. Part Low Input NW | Commercial, Riparian and transition woodland |
| 82112 | 0.96 | 0 | 0 | 0 | 0 | 0 | 0.82 | 0 | 0.14 | 2028/29 | NR | Part SSSI. Only large regen conifer removed in Phase 1 felling. NR may take up to 10 years to establish including supplementary planting– 2036/37 |
| 82073 | 3.21 | 0 | 0 | 0 | 0 | 0 | 0.52 | 0 | 1.91 | 2031/32 | Planted. Low Input NW | 0.78ha existing Birch crop. |
| 82106 | 28.09 | 0 | 0 | 7.0 | 0 | 0 | 14.58 | 0 | 6.07 | 2031/32 | NR – 12.95ha. Planted 15.14ha | Part within SSSI. Existing Birch = 0.44ha. NR may take up to 10 years to establish including supplementary planting– 2036/37 |
| 82096 | 4.07 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0000/00 | None | Natural Reserve. Allow to develop naturally |
| 82088 | 23.97 | 3.07 | 2.78 | 1.98 | 0 | 0 | 9.58 | 0 | 6.29 | 2028/29 | Planted. Mostly Low Input NW | 0.27ha existing Birch crop at Kinlochan. |
| 82133 | 18.73 | 3.07 | 1.17 | 3.07 | 0 | 0 | 5.69 | 0 | 5.73 | 2028/29 | Planted. Mostly Low Input NW |  |
| 82100 | 26.94 | 2.52 | 1.04 | 1.84 | 1.36 | 1.5 | 12.25 | 0 | 6.43 | 2028/29 | Planted. Much riparian woodland | Accept native NR |
| 82115 | 10.12 | 0 | 0 | 3.0 | 0 | 0 | 5.56 | 0 | 1.56 | 2028/29 | NR – 1.96ha. Planted 8.16ha. Low Input NW | NR may take up to 10 years to establish including supplementary planting– 2036/37 |

1.2.9 Table of New Planting

See Map 11 - New planting

| Coupe No. | Total Area (Ha) | SS (Ha) | LP (Ha) | SP (Ha) | NS (Ha) | Other Con. (Ha) | Native Mixed B/Leaf | Other MBL | Open (Ha) | Year | Planting Method & Density (Planting/Nat Regen) | Monitoring Comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 82093 | 2.21 | 0 | 0 | 0 | 0 | 0 | 0.66 | 0 | 1.55 | 2026/27 | Plant. Protect individual/ small groups of trees. | Agroforestry or woodland pasture/ grazing to maintain Chequered skipper habitat. |
| 82093b | 1.71 | 0 | 0 | 0 | 0 | 0 | 0.51 | 0 | 1.2 | 2026/27 | Plant. Protect individual/ small groups of trees. | Agroforestry or woodland pasture/ grazing to maintain Chequered skipper habitat. |

1.2.10 Table of Civil Engineering and fencing

(See Map 5 - Civil Engineering)

| Proposed Activity (Road/Quarry) | OS Grid Reference | Road Number | Forest/Coupe | Description (Length/Area/Construction) | Monitoring Comments |
| --- | --- | --- | --- | --- | --- |
| Road (new) Bridge (new)* Bridge (new)⁺ | NM 8260 6911 NM 8262 6930 NM 8202 6933 | LS11 | 82138/ 82139/ 82140*⁺/ 82141⁺/ 82143*/ 82144*⁺/ 82145*/ 82147 | 2310m/ (2.31ha) | Coire nan Con Required for Phase 1 and 2 felling |
| Road (new) | NM 7932 6831 | LS4 | 82066/ 82069/ 82070 | 330m/ (0.33ha) | Ballnaselich required for Phase 1 felling |
| Road (new) | NM 7959 6766 | LS3 | 82093/ 82100 | 690m/ (0.69ha) | Corrantee/ Burma road extension required for Phase 1 felling |
| Road (new) | NM 8281 6700 | LS30 | 82086/ 82087/ 82088 | 500m/ (0.5ha) | Coire Caillich road required for Phase 2 felling |
| Road (new) Bridge (temp) | NM 8641 7111 NM 8652 7108 | LS221 | 82002/ 82010 | 450m/ (0.45ha) | Resourie. For Phase 3 felling, but sooner if SPHN issued. Kinlochan Bailey bridge to be used to cross the gully/stream |
| Road (new) Bridge (new) | NM 7974 6784 NM 7934 6780 | LS8 | 82100, 82154 | 440m/ (0.44ha) | Achanellan road entrance. Required for new plan Bridge crossing the Allt Coire an t-Suidhe Approval under FPA – submitted 26/08/2022 |
| Forwarder track | NM 7933 6825 to NM 7990 6807 | 6934 | 82066, 82067 | 640 m (0.32ha) | Forwarder track LS8 Loch Doilet. Ballnaselich. Access off planned road, off forest road ref: 6934. Required for Phase 1 felling. |
| Forwarder track | NM 8216 6689 to NM 8275 6677 | 645 | 82088 | 620m/ (0.31ha) | Forwarder track LS3F. South of Coire Caillich. Required for Phase 1 felling. |
| Road (upgrade) | NM 8089 6925 to NM 8198 6928 | LS11 | 82122/ 82133/ 82136/ 82141/ 82142/ 82143 | 1190m/ (1.19ha) | Allow for roadside felling to facilitate upgrade operations. Polloch Glen |
| Road (upgrade) | NM 8480 6968 to NM 8444 6999 | 250 | 82009, 82014 | 690m/ (0.69ha) | Allow for roadside felling to facilitate upgrade operations Glen Hurich west and Resourie |
| Road (upgrade) | NM 8055 6748 to NM 7973 6767 | 523 | 82080/ 82098 - 820101 | 870m/ (0.87ha) | Allow for roadside felling to facilitate upgrade operations. Burma road to Corrantee |
| Road (upgrade) | NM 7920 6830 to NM 7931 6834 | LS4 | 82069/ 82073 | 120m (0.12ha) | Allow for roadside felling to facilitate upgrade operations Ballnaselich |
| Road (upgrade) | NM 8178 6685 to NM 8231 6696 | LS3 | 82083/ 82088/ 82089 | 440m (0.44ha) | Allow for roadside felling to facilitate upgrade operations South of Coire Caillich from electricity line to public road |
| Road (upgrade) | NM 8434 6805 to NM 8616 6859 | LS23 | 82038/ / 82039/ 82040/ 82041/ 82044/ 82045 | 1870m (1.87ha) | Allow for roadside felling to facilitate upgrade operations Gleann Dubh south |
| Road (upgrade) | NM 8403 6823 to NM 8632 6870 | LS23 | 82036, 82042, 84043, 82045 | 2480m (2.48ha) | Allow for some roadside felling to facilitate upgrade operations Gleann Dubh north. Will require road widening on the east side and earth bank works on the west side at the hairpin bend, at NM 8435 6853, to improve maneuvering of vehicles around the bend. |
| Bridge (upgrade or replacement) | NM 8106 6915 | Bridge 3139 | 82130/ 82133 |  | Allow for roadside felling to facilitate upgrade operations. Crosses Allt Coire nan Con on road reference 256. |
| Bridge (upgrade or replacement) | NM 8392 6818 | Bridge 3202 | 82163 |  | Crosses Allt an Dubh Choirein east of the current quarry |
| Bridge (upgrade or replacement) | NM 7898 6840 | Bridge 3136 | 82074 |  | Crosses River Polloch at Dahl |
| Bridge (upgrade or replacement) | NM 8484 7052 | Bridge 3206 | 82009, 82014 |  | Crosses Eas Chona Chradh |
| Car park (upgrade) | NM 8303 6683 |  | 82088 | 0.02ha | Polloch |
| Car park (upgrade) | NM 7948 6793 |  | 82100 | 0.04ha | Corrantee |
| Quarry (new) | NM 8248 6884 | off LS11 | 82140 | 0.2ha | Lochan na h-lubhraich |
| Potential Quarry (new) | NM 8451 6920 | off LS22 | 82017 | 2ha | Glen Hurich – currently being assessed by the Civils team. |
| Potential Quarry (new) | NM 8199 6808 | off LS20 | 82051 | 1ha | Kinlochan north – currently being assessed by the Civils team. |
| ATV track (new) | NM 8084 6935 NM 8312 6978 NM 8560 6875 | off ATV tracks | 82123 82155 82043 & 82157 | 1140m 1620m 690m | Required to gain deer management access to open hill |
| ATV track (upgrade) | NM 7910 6919 NM 7977 6900 NM 8071 6929 NM 8120 6899 NM 8285 6952 NM 7948 6752 NM 8100 6696 NM 8134 6698 NM 8208 6747 NM 8205 6807 NM 8448 6947 NM 8467 6969 NM 8569 6879 | N/A | 82117 82126, 82127, 82129 82122 82134 82144 82100, 82154 82095 82095, 82082 82103, 82092 82022 82017 82017 82043, 82045, 82046, 82157 | 12,800 metres | Allow for some maintenance of ATV tracks throughout the LMP period, and allowing for track side felling for machine access to facilitate upgrade |
| Deer Fencing (new) | NM 8033 6658 to NM 8682 7314 | N/A | 82155, 82157, 82158 | 18,484m | Along legal boundary with neighbouring Estates |
| Deer Fencing (removal) |  | N/A |  | 18,734m | Current eastern strategic fence and the NR fence |

1.3 	EIA Screening Determination

1.3.1 Afforestation

1.3.2 New Quarry

1.3.2.1 FLS Road Specification

1.3.3 New Roads, Forwarder & ATV Tracks

1.3.3.1 – FLS Road Specification and Standard Drawings

1.3.3.2 – FLS Forwarder Track Specifications and FLS Forwarder Track Drawings

1.3.3.3 – FLS ATV Track Specifications and FLS ATV Track Cross-Section Drawings

1.4 	Other Regulations

1.4.1 Standards and guidance

This land management plan has been produced in accordance with a range of government and industry standards and guidance as well as recent research outputs. A full list of these standards and guidance can be found here:

Forestry and Land Scotland's list of standards and guidance

1.4.2 Other Tree Felling in Exceptional Circumstances

FLS will normally seek to map and identify all planned tree felling in advance through the LMP process. However, there are some circumstances requiring small scale tree felling where this may not be possible and where it may be impractical  to apply for a separate felling permission due to the risks or impacts in delaying the felling.

Felling permission is therefore sought for the LMP approval period to cover the following circumstances.

Individual trees, rows of trees or small groups of trees that are impacting on important infrastructure (as defined below*), either because they are now encroaching on or have been destabilised or made unsafe by wind, physical damage or impeded drainage.

* Infrastructure includes forest roads, footpaths, access (Vehicle, cycle, horse walking) routes, buildings, utilities, services and drains.

The maximum volume of felling in exceptional circumstances covered by this approval is 40 cubic metres per Land Management Plan per calendar year. A record of the volume felled in this way is detailed below and will be considered during the five year Land Management Plan review.

1.4.3 Table of Other Felling

| Date | Coupe/Area | OS NGR | Volume | Comments |
| --- | --- | --- | --- | --- |

1.5 	Tolerance Table

|  | Adjustment to felling coupe boundaries | Timing of restocking | Changes to species | Changes to road lines | Designed Open Ground | Wind blow clearance |
| --- | --- | --- | --- | --- | --- | --- |
| Scottish Forestry Approval not normally required (record and notify SF) | 10% of coupe size | Up to 5 planting seasons after felling (allowing for fallow periods for Hylobius) | Change within species group e.g. Native broadleaves Non-native conifers e.g. Sitka spruce to Douglas fir Non-native to native species (allowing for changes to facilitate Ancient Woodland policy) For Caledonian pine woodland – SP to native BL to allow for disease issues | Departures of up to 60m from the centre of the roadline | Increase by up to 5% of coupe area |  |
| Approval by exchange of emails and maps | 10-15% of coupe size | 5 years + | Change of coupe objective likely to be consistent with current policy e.g. from productive to open, open to native species | Departures of greater than 60m from the centre of the roadline | Increase between 5-10% coupe area. Any reduction in open ground within coupe area | Up to 5 ha |
| Approval by formal plan amendment may be required | > 15% of coupe size |  | Major change of objective likely to be contrary to policy e.g. native to non-native species, open to non-native | As above, depending on sensitivity | Increase >10% of coupe area | More than 5 ha |

2	LMP ANALYSIS

2.1 	Introduction

Glenhurich Forest lies about 6km north of the village of Strontian in West Lochaber. The Land Management Plan (LMP), area lies completely within the catchment of the River Hurich. The LMP area is characterised by glens, steep slopes, plantation and native woodland and many watercourses. Oligotrophic or dystrophic lochs are also a feature from Lochan Dubh in the north east, Loch Doilet between the Hurich and Polloch rivers and Lochan na h-lubhraich in Polloch Glen. All the watercourse flow into Loch Shiel along the western boundary which is a SSSI and SPA designation. Elevation ranges from 5m ASL at Loch Shiel to 795m on Druim Garbh in Gleann Dubh.

The climate is generally wet, windy and mild with exposure increasing with aspect and elevation. Wet, shallow and infertile soils reflect the climate and underlying Moine geology rich in quartz. The forested areas are dominated by commercial conifer plantation such Sitka spruce and has forest roading accessing many of the crops. Native woodland species exist along the sides of Loch Shiel and the river riparian areas. Recent forest management has started the restoration process to convert plantations on ancient woodland sites back to native woodland.

Open habitats are the dominant land use in the LMP area with the vast majority lying on the high elevations above the forests. Much of this area consists of priority habitats such Upland heathland, Blanket bog and Montane Heath. A Natural Reserve of plantation origin lies to the east of Lochan Dubh.

Deer populations are high. A sporting Estate lies adjacent to the eastern boundary. The current deer fence is porous in places and is aligned to protect the forested areas. This leave much of the open priority high elevation habitats and the Natural Reserve exposed to the high impact of deer.

There are several priority species associated with this area: Golden eagle, Black-throated diver, Chequered skipper, Pearl Bordered Fritillary, badger, red squirrel and Black grouse.

The LMP area is affected by international designations such as two SPAs – Loch Shiel and Moidart & Ardgour; national designations such as the Loch Shiel SSSI and the Loch Shiel NSA. Wild Land Area designations also affect the open high elevation ground.

Small settlements are clustered around Polloch and Kinlochan in the western section. A privately owned empty house and a former sawmill lie next to the agricultural fields in central Glenhurich. These settlements are accessed from Strontian via a narrow minor public road through the Bealach Feith nan Laogh. This route is vulnerable to the effects of weather events, in particular wind causing trees to fall and block the road and snow on the high elevation sections.

The settlements rely on private water supplies from several of the streams in the LMP area.

There are formal trails at Ceanna Garbh next to Loch Shiel and a small forest car park at Polloch. Informal trails include the Loch Doilet Link which links Polloch with Kinlochan, and the path to the Corrantee lead mine accessed from a small car park near Loch Doilet. These paths allow access to some of the most interesting archaeological and industrial features in the area, such as the roundhouse platforms, Mesolithic scatter, charcoal platforms and the lead mine. The Ballnaselich Cairn which lies close to the Bailey bridge on the public road is a Scheduled Monument. The network of trails is valued by the local community.

2.2	Plan Objectives

To continue the restructuring of Polloch Glen by implementing fell Phases 1 and 2.

To establish the legacy felled areas through effective deer management, removal of non-native conifer species from native woodland areas and supplementary planting to achieve desired stocking densities and species mixtures

To establish the Phase 2 restock areas

To construct the planned roads and forwarder tracks to enable the harvesting of the Phase 1 and 2 fell coupes

To continue the expansion of the extended riparian zones through the felling and restocking of Coupes 82063, 82076, 82081 and 82100 around Loch Doilet, Coupe 82087 at Allt Coire Caillich, Coupes 82133, 82137, 82138, 82144 and 82145 along the Allt Coire nan Con, Coupe 82038 along the Allt Gleann Dubh and Coupes 82010 and 82029 along the River Hurich.

To remove at least 20% of the Larch crop in the Phase 1 fell period

To construct roading in Resourie to enable rapid response to a potential SPHN for the Larch on the slopes of Meall Daimh.

To fell-to-recycle the Larch component within the Natural Reserve.

2.2.1 Key challenges

Climate change - wind poses a challenge to the long term stability of the stands, both in the light of expected increase in storm events, and the current even aged structure of some of the forest

Resilience of habitats and forests in a changing climate and the uncertainty around the nature and timescale of the changes

Access to steep rocky harvesting sites whilst protecting soils, watercourses and the public road.

Tree diseases and pests – P. ramorum is the main threat to Larch and there is a particular challenge to reach an area of Larch on a steep slope beyond an uncrossed river. This requires the planning and preparation of roads beyond this LMP for rapid response to SPHN should one be issued or pre-emptive felling

Expansion of Native Woodland – effective conversion to native woodland habitats where native seed sources are scarce and risk significant invasion of non- native species.

Effective deer management to allow successful natural regeneration of native broadleaf woodland, establishment of soft alternative conifers and healthy open habitats.

Location of a new quarry to source the stone for the construction and maintenance of forest roads.

Managing productivity of conifer crops where heather is a widespread issue.

Control of rhododendron

2.3	Analysis and concept

| Objective | Opportunity | Constraint | Concept |
| --- | --- | --- | --- |
| Productive forestry in a changing environment | Sitka spruce is well suited to large areas of the site, and capable of producing a commercial crop on a short rotation. A wider range of species choice is available for lower slopes which have better soils and less exposure. Climate change may expand the range of some species and enhance site conditions. This could facilitate a wider range of potential species with higher growth rates. Carbon sequestration and the creation of wood products contribute to climate change mitigation. | Increased risk of climatic and disease impacts (Larch) which may affect trees in the ground and restocking species choices. ESC modelling indicates declining range of suitable species for the site under present climate models using generic soil data. Storm events of increasing intensity would limit the rotation length. Range of fast growing species is limited. | Utilise species best suited to the site while increasing species diversity on the better lower slopes. Areas of poor growth have been identified on the upper slopes and have been selected as areas where deep peat restoration is feasible. Build on the age class diversity already achieved as this is a key element in building a resilient forest where species choice is limited. Follow latest research guidance in relation to species choice and best practice. Aim for productive use of most of the forest area and select species with high growth rates. |
| Improve land-use resilience | Timber production. Sitka spruce is suited to many parts of the forested area. There are localised areas where soil depths and shelter suit a wider range of conifer species. Improved growth rates of conifer crops will help to mitigate climate change through carbon sequestration by optimising forest management and from carbon storage in timber products. Soil management. Forest soils and peatlands store carbon. Appropriate forest and peatland management stabilises soils, improves soil fertility and carbon content. Water Quality Management Improve water quality and secure salmonid habitat Optimise land use Healthy environments are the most resilient to climate change. Threats to these environments and the optimum land use have been identified. Conifer crops are most productive and profitable on deeper soils and adjacent to forest roads. Native woodland can provide a continuous link from low lying habitats transitioning to montane habitats. Enhance the resilience of priority habitats and priority species Future felling and restocking will provide opportunities to improve these habitats and create new permanent ones. Improve plant health Restructuring will provide the opportunity to address current plant health issues replacing vulnerable species with resilient crops and habitats for a future changing climate. | High altitude, high DAMS scores, very steep slopes, large areas where soils are very thin, wet, low in fertility, vulnerable to erosion – all limit conifer diversity and contribute to very poor growth rates. Widespread issue of heather Inaccessible locations, despite the large network of forest roading. Areas of 3rd rotation conifer crops Blanket even aged Sitka spruce crops some of which are planted on very steep slopes peppered with multiple mountain streams in an area of high rainfall, which once exposed by clearfell operations the soil could become susceptible to erosion. Some roading lies very close to the River Hurich. Current conifer crops lie within riparian buffer areas. Water catchment in Glenhurich Forest affects the salmonid breeding and feeding habitats. All forest operations have the potential to negatively impact on this habitat. Forest streams are the source of private water supplies for local properties. Areas of poorly performing conifer crops in marginal environments. Conifer crops within riparian buffers and ancient woodland sites. Exotic invasive species in localised areas and conifer regeneration in PAWS and converted riparian management zone areas High levels of deer and deer damage, porous strategic deer fencing, inaccessible areas for deer control. Potential loss of future broadleaf habitats which will occupy half of the forested area and impact on other semi-natural habitats Reduction in funding. Even age monoculture conifer productive areas. Conifer regeneration in broadleaf priority habitat and SSSI areas. Some mature oak swamped by conifer crops out with PAWS and SSSI areas Effective management of the chequered skipper habitat and long term linkages between colonies Lack of an appropriate woodland edge habitat around the Black Grouse lek. Some visits from red squirrels which pass through the forest. Current crop does not provide a habitat conducive for resident red squirrels. Spread of P. ramorum, DNB and Chalara within the District. Changing climate threatens further spread of existing disease and improve conditions for the introduction and spread of new diseases. Some conifer crops are stressed due to poor, wet and infertile soils, elevation, exposure and the effects of heather check | Plant Sitka spruce (SS) as the main commercial species in an intimate mixture with Alaskan Lodgepole pine (ALP) or Scots pine (SP) to improve soil fertility and mycorrhizal benefits to combat heather check. This will also provide nutrition for 3rd rotation conifer crops. Areas of poor conifer growth have been identified on upper slopes and areas of outcrops Limit future conifer crops to areas with deeper soils, near forest roads and below 300 metres elevation. Plan future conifer productive species according to soil types and location using ESC decision tool based on 2050 climate predictions to improve crop resilience. Create future windfirm edges to minimise the risk of windblow in future crops. Avoid creating large fell coupes which suddenly expose bare soil over a large expanse of steep ground. Create a uneven age class future forest to lessen the impact of forest operations on soil in a given area. Create riparian woodland, some of which will be combined due to the proximity of minor watercourses. These will act as permanent windfirm edges along the boundaries of many conifer coupes, as well as developing a natural means of stabilising streamside soils from erosion. Design simple shaped fell coupes for easy felling and extraction to roadside to protect soil. Implement the recommendations of the Extended Riparian Zone report, which will provide a permanent riparian habitat, protecting soils and water in the most sensitive parts of the Hurich catchment. Ideally avoid forestry operations involving the use of plant machinery from 1st November to 30th April in any given year to protect the salmonid habitat. If this cannot be avoided then the implementation of the UKFS Forest and Water Guidelines should be meticulous. Liaise with the Native Woodland Ecologist regarding the Extended Riparian Zone implementation work within the Natural Reserve which must also meet UKFS riparian buffer requirements. The establishment of riparian woodland around all watercourses will improve the quality of private water supplies. The use of pine as a nurse species replaces the need for fertiliser applications in an area of multiple watercourses and high run-off. Replace conifer crops above 300 metres elevation which are of YC 2 – 6 with transitional native woodland. This will also act as a transition habitat between the main forest and the native open upland montane and heathland habitats. Establish permanent riparian woodland habitats along every watercourse, and plan the riparian management zone conversion to minimise the impact on the most vulnerable salmonid habitats. Continue with the PAWS conversion from conifer production to native woodland on ancient woodland sites. Remove conifer regeneration from these sites. Remove skunk cabbage, rhododendron and grey alder from the land management area. Explore options to minimise deer fencing requirements by treating Glenhurich, Callop and Drumfern, Loch Shiel and Achanellan forests as a single unit using one strategic fence. This will help secure the establishment of conifer productive areas, PAWS conversion sites, the establishment of the riparian management zone area as well as conserving the montane habitats in these areas. Upgrade severely degraded ranger access tracks in Gleann Dubh, coupled with the construction of planned roads in Allt Coire nan Con and Coire Caillich will greatly improve access for deer control operations. Set out an effective deer management plan for Glenhurich, including the erection and continual maintenance of strategic deer fencing, the upkeep and creation of ranger access tracks and effective culling. Design fell areas to ensure the next rotation is more diverse and has a more uneven age class to maximise habitat variation. Remove exotic invasive species, prioritising SSSI and PAWS areas. Halo thin oaks from competing trees. Ensure effective management of the chequered skipper habitat. Ensure areas of purple moor grass, (essential for egg laying and food source for caterpillars), along forest edges or under bog myrtle are not lost to rank bracken. Allow light grazing of open glades and keep these areas flower rich. Control bracken enough to maintain areas of flowering plants such as bluebell and bugle, whilst maintaining the habitat for the Pearl bordered fritillary. Maintain forest roadside to allow chequered skippers to fly between colonies and where required, create scalloped bays at intervals on South facing edges. Transition broadleaf woodland with juniper species which will replace poorly performing conifer woodland on upper margins provide a habitat suitable for Black grouse. Although it is not a major influence on woodland management, the planting of alternative conifers, which will provide a future food source for red squirrels, where conditions suit in the Western section of forest will improve the long term red squirrel habitat. This will provide a link from Achanellan forest through Glenhurich forest to Loch Shiel forest. The establishment of Oak and Hazel in the PAWS areas on the North side of Loch Doilet and adjacent to Loch Shiel will enhance this habitat. Larches appear healthy at moment. Lodgepole pine is showing early stage DNB infection in localised areas. To mitigate the impact of these diseases affecting the crops, remove Larch which is at, or has exceeded MMAI and plan roading for the removal of Larch in inaccessible locations in the event of a P. ramorum outbreak. Fell Larch to waste in the Natural Reserve. Concentrate conifer production in the more sheltered accessible locations under 300m elevation. Improve health and reduce stress of main conifer species by planting in intimate mixture with Alaskan Lodgepole and Scots pines. Plan the creation of windfirm edges of future crops which will provide localised shelter and will lessen the chances of stress caused by windblow. |
| Address access, infrastructure and access issues | Maturing conifer crops will justify the need to construct access for harvesting and haulage operations in difficult to reach forest locations Restructuring will provide an opportunity to improve operational health and safety on difficult sites and sites adjacent to public roads The LMP plan will provide the opportunity to review recreation facilities, plan for the removal of redundant structures and address forest security issues. | Large areas of inaccessible mature conifer crops, some of which will require felling in the next 10 years. Areas of maturing Larch crops which are isolated by natural barriers Mature Larch along the public road is becoming unstable and is vulnerable to winter weather conditions negatively impacting on public health and safety Reduced budgets impacting on the maintenance of recreation facilities Current quarry is now exhausted Many kilometres of redundant internal fencing throughout the forested area, mostly in difficult to access areas. Odd area with dumped plant The forest area to the East of the former forest office at Polloch is vulnerable to vehicular trespass | Plan new roads to access first rotation mature conifer crops in Allt Coire nan Con, Corrantee, Ballnaselich and Coire Caillich. Liaise with civil engineers on the Corrantee planned access for the feasibility to extend roading into neighbouring Achanellan forest for a more economical means of road building. Plan roading to access the Meall Daimh Larch in Resourie in the event of a P. ramorum outbreak. Plan for the removal of the Larch crop adjacent to the public road early in the new LMP period. The public road will be protected with a sizeable buffer of open space and small groups of broadleaf shrubs. Visitor Services will need to revise the car parking facilities within the LMP area. The former forest office has been sold. This lies adjacent to the main car park for the forest. Windblown trees affect the viewpoint above Coire Caillich. Visitors Services should consider the future of this facility. The Loch Doilet Link path is slowly succumbing to nature. Although this path is not promoted, it does pass through a particularly interesting area for Heritage which dates back to Mesolithic times. If funding becomes available there would be a public benefit to improve the maintenance of the path and install an information board of the area’s heritage at the Ballnaselich road entrance. The bothy at Resourie is quite enclosed with trees. Future felling and restocking will open up this area, which will be re-established as native woodland. Thinning maps will include the bothy area and all trails so that localised work will improve the aesthetics and safety for visitors Regional managers will need to decide on the future of redundant fencing in the LMP area. Feasibility studies may be required to explore the options and timescales for managing the removal of redundant fencing to meet UKWAS requirement 3.6.2. At minimum an assessment of the quantity of redundant deer fencing in Glenhurich should be made, with identifications of challenges and constraints. Plan the removal of dumped plant and materials from the vicinity of the quarry and the forest road uphill of the now sold former sawmill. Locked barriers are required at the entrance to every forest road East of the former forest office. |
| Improve the appearance of the forest within the wider landscape | Implementation of the fell and restock proposals will provide opportunities to improve the design of the forest within sensitive designated areas. | The LMP area lies within the Loch Shiel National Scenic area. Although the area is out of view from most of the general public, the very steep slopes which are highly visible from the public road impact greatly on forestry operations. Dense conifer crops envelope the public road along much of the descent to Loch Doilet | The conversion from poor performing high elevation conifer crops to native transition woodland will improve the appearance of the forested upper margin. The linking of native habitats from riparian restoration areas with PAWS areas, riparian woodland, transitional/ montane woodland and native open habitats will soften the overall appearance of the LMP area giving the impression of a natural transition of low elevation woodland to high elevation woodland habitats. This will provide a permanent woodland cover. The use of Scots pine in the native woodland and the use of pines as nurse crops with productive species will help to visually link the native wooded areas with the productive conifer areas. The gateway to the forest will be planned to pass through a quite open transition native woodland. A wide buffer with groups of native shrubs between the road and the productive woodland will remove the oppressiveness of the current crop. Thinning to create views to Loch Doilet and Loch Shiel will improve the visitor experience. |
| Woodland expansion | Available funding for woodland creation | Lack of appropriate land. Inaccessible areas. | Explore the possibilities to create new woodland using ESC 2080 worst case scenario climate predictions to identify potential locations. Concentrate on new native woodland as available land is inaccessible for harvesting and civil engineering operations. |

3	LMP Proposals

3.1	Management

3.1.1 Clear Felling

(See Map 12 – Management Coupes, Map 6 – Approved 10 Year Felling and Activity Summary tables 1.2.1 and 1.2.2)

The fell coupes are planned to optimise the return and sustainability of the productive crop, whilst balancing production with other important objectives. The shape and size of the coupes accommodate harvesting methods that are appropriate for the site whilst setting the foundations for future windfirm coupes in a landscape which is often strewn with watercourses. The distribution and size of the coupes are planned to minimise the exposure and leaching of nutrients, on bare vulnerable soils in a wet and steep locality, which can negatively impact on watercourses and the salmonid habitat.

The felling intended for the 10 year period of this LMP are determined in fell phases 1 and 2. These phases will harvest trees where the Sitka spruce species element of the coupe has reached or gone beyond the maximum mean annual increment, (MMAI). This will include programming the removal of larch crops. In fell phase 1, 38% of the total larch crop will be harvested with a further 24% of the larch removed in fell phase 2. The plan will prepare for the early removal of fell phase 3 larch in the event of an outbreak of Phytophthora ramorum, as currently this area is annexed from the forest road network by natural features. Civil engineers will assess the area and survey a viable roadline. Some of the phase 1 and 2 fell coupes are currently not connected to forest roads. The planned road lines to reach these coupes have already been surveyed and are conditionally programmed for construction pending approval.

3.1.2 Thinning

(See Map 7 – Thinning Glenhurich east, Map 8 – Thinning Glenhurich west and 1.2.5 Activity Summary)

Thinning will be in the form of amenity thinning around forest trails, rights of way and neighbouring houses, as well as localised environmental thinning such as halo thinning in ancient woodland/PAWS areas (see photo below), and the removal of non-native sporadic regeneration on open priority habitats.

3.1.3 Minimum Intervention areas

(See Map 12 - Management Coupes)

Minimum intervention of the native woodland habitat will be limited to operations which protect veteran trees and priority species. This provides the opportunity to carry out low level environmental work such as the halo thinning of selected Oak to protect its crown, thinning to maintain optimum conditions for the bryophyte and lichen communities which thrive on the trees, removing non-native tree species to secure the ancient or native woodland habitat.

Lichen and bryophytes

3.1.4 Natural Reserves (NR)

(See Map 12 - Management Coupes)

The existing natural reserve (NR) lies between Resourie and Lochan Dubh in the NE part of the LMP area. It occupies an area of around 145ha. It was originally designated as a large plantation woodland which contributed to the targets set for the former Lochaber Forest District. Although natural reserves are areas which are meant to develop into old growth forests without any intervention, this NR will require some management in the future to meet the Water Guidelines of the UK Forestry Standard (UKFS).

A revision of all FLS natural reserves is likely to occur in the next few years. This will be the opportunity to address the issues of the River Hurich riparian area and implement the recommendations of the Hurich riparian management zone report. The felling to recycle of Larch within this reserve will be addressed within the Phase 1 fell period.

There is an area of very mature Sitka spruce which lies uphill of Glenhurich farm which has recently become a natural reserve. This has potential to become old growth habitat.

3.1.5 Long Term Retentions (LTR)

(See Map 12 - Management Coupes)

Long term conifer retentions are confined to the Western half of the forest area and comprise of 10ha of Norway spruce spread over three areas. These small coupes are an attempt to provide a potential food source for transient red squirrels as well as offering a localised older structure to the forest. This amounts to: 0.7% of the current conifer crop; 0.55% of the forested area; and represents 0.22% of the total LMP area. However, in combination with existing 54ha semi-mature/ mature broadleaf woodland this amounts to an area of just over 64ha of long term woodland canopy. This represents 3.5% of the forested area and 1.45% of the LMP area.

3.1.6 Resilience

3.1.6.1 RESTRUCTURING:

The main purpose of restructuring is to create truly multi-purpose forests meeting a wide range of objectives including enhancing landscape, biodiversity, productivity, community/recreational opportunities whilst protecting and improving the setting of heritage features and restoring priority habitats. Increased species and age class diversity also increases the resilience of the forest.

In Glenhurich the FLS commitment to convert 85% of plantations on ancient woodland sites back to native woodland is ongoing. Also ongoing is the commitment to remove conifer productive crops from the agreed riparian management zone to be replaced with native woodland at varying stocking densities and open space elements to protect the salmonid habitat. Removing very poorly performing Sitka spruce crops from areas above 300 metres elevation and replacing them with native transition and montane woodland will provide a permanent habitat which will benefit soil quality and stability whilst offering some shelter to adjacent conifer crops and linkage to other native woodland habitats via the riparian corridors. Conifer production will be concentrated on the more productive soils within easy reach of the forest road network. Relatively even aged conifer crops will be restructured to provide a more uneven age structure, the most notable area for such change in this LMP will occur in the Eastern half of Polloch Glen.

3.6.1.2 CLIMATE CHANGE:

Climate change models suggest that the general trend will be towards a significantly warmer climate with higher winter rainfall and lower rainfall in the summer leading to a partial soil moisture deficit during the summer months. In terms of the next rotation these figures have limited impact on species choice according to ESC models and the short rotation of SS across much of the site further reduces the risk of climatic impacts. However this level of climatic change is likely to interact in the longer term with soil characteristics and this may have a positive impact on soil structure and widen the range of species potentially suitable for the site. There are also threats to the suitability of SS as a timber species if significant summer droughts become normal. This needs to be reviewed and our response agreed to climate change locally. Future restock proposals will be based on analysing each soil type within each soil polygon using the ESC system based on the worse case 2080 climate scenario.

3.6.1.3 TREE DISEASES AND PESTS

An increase in the type and scale of  tree diseases and pests is increasingly impacting on species choice and forest management.

The most serious disease currently in the region is Phytophthora ramorum in Larch and the only one subject to statutory plant health notices (SPHN).  Larch is no longer a viable tree species for forestry on the west coast.  An accelerated programme to remove the existing stands of larch is underway and it is no longer being planted. Below is a Larch stand adjacent to Loch Doilet programmed for fell Phase 1.

Dothistroma needle blight (DNB) affects pine species.  Pine stands are being monitored and the worse affected brought forward for harvesting.  Only the Alaskan lodgepole pine has resistance and Scots pine can only be planted away from the Caledonian pinewood inventory sites.

Ash Dieback is working its way through the Region with the expectation that at least 90% of the ash will be lost.  Pre-emptive felling of ash is not being undertaken in the hope of being able to identify some resistant trees. However, this policy may change if the structural weakness of infected Ash trees pose a risk to health and safety.

Hylobius is a constant issue on young conifer replant sites. This threat is compounded with the Forest District’s preference to “hot plant” sites and beat-up in areas where vigorous weed growth or heather is problematic.

3.6.1.4 FIRE RESILIENCE

Due to climate change there is an increasing risk of fires across the National Forest Estate (NFE). The proposals within this plan aim to limit the risk in WLA through species diversity and age diversity, as well as having open rides. The road network will also provide a barrier for fires and enable access to areas if a fire would occur.

Glenhurich has a history of low risk of fire. It has a secretive location with very few neighbours and its nearest village is Strontian which is 6.5km to the South via a narrow, steep sometimes twisting minor public road. Much of the LMP area lies in close proximity to natural sources of water, such as Loch Shiel, Loch Doilet, Rivers Hurich and Polloch and multiple burns. However, with a changing climate increasing the chances of extreme weather events coupled with the freedom to roam as well as to wild camp, as per the Scottish Outdoor Access Code, the risk of wildfire could increase. The matrix below identifies the issues and analyses constraints, opportunities and threats from wildfire.

| Risk Factor | Description |
| --- | --- |
| Location/ remoteness | The forest is relatively remote from the emergency services. Number of visitors is low. Topography of the LMP area impedes speedy access. Lack of mobile phone signal further impedes speedy response to wildfire event. |
| Topography | Steep slopes dominate this LMP area which have the potential to accelerate the speed of fire. This is compounded in the vicinity of gullies. |
| Land use/ vegetation | Much of this LMP area comprises of montane and upland heathland habitats lying uphill of the forested areas, which contain high risk vegetation in dry Spring conditions. Substantial high risk forest habitats in central and Western areas in the form of conifer plantation up to 20 years of age and felled areas awaiting natural regeneration. Such habitat will dramatically increase during this LMP period as felling progresses. Plan to increase the speed of establishment. |
| Designated areas | Low – moderate risk associated with the Loch Shiel SSSI, Scheduled monument and ancient woodland areas. The nature of these sites means that there is an increased risk of fuel load from natural deadwood combined with a risk of losing high value habitat. This is mitigated by the close proximity of lochs, watercourses and roading. |
| Neighbouring land use | Low – moderate risk from neighbouring properties, (houses and holiday homes), at Polloch, Kinlochan and Glenhurich farm. Increase broadleaf habitat in proximity to properties to improve protective buffer. Moderate risk from neighbouring sporting Estates to the East when muirburning occurs. |
| Recreation | Existing trails in the West have a low level of use, however, Lochaber in recent years has seen an increase in “Wild Camping”, including motor homes and day visitors creating camp fires. These can take place in areas outwith the main recreation areas. This behaviour is likely to increase over the period of this plan. |
| Forest and tree health including windblow | The main risk is windblown conifer crops and associated deadwood. There are existing localised areas, however, the current crop is largely devoid of windfirm edges, thus as Phase 1 and 2 areas are clear felled, adjacent edges will become vulnerable to windblow. Some existing windblown areas will be removed during this plan period. |
| Access for fire management | Although the forest is well roaded, there remains a lot of areas which are inaccessible due to topography, elevation and degraded roads which are unsuitable for fire tenders. Planned roading and road upgrades will improve access. |
| Utilities | A powerline passes through the forest to service the properties at Kinlochan and Polloch, lying close to the minor public road. This presents a moderate risk of fuel load, as a result of 5 yearly maintenance of the wayleaves, heightened by the proximity of people. The watersheds of local private water supplies are vulnerable to the effects of wildfire. |
| History of fire | None in recent years |

Thicket stage conifer woodlands; the powerline wayleave and the post harvesting sites with stumps and harvesting residue; land and forests near houses, paths and public road; and woodland adjacent to heathland can pose a higher wildfire risk. In Glenhurich there are only a few neighbours and a low level of visitors to recreation sites. Wild camping is not as problematic as it is elsewhere in Lochaber FLS forests.

The main wildfire hazard is likely to be associated with felled sites and young conifer replant sites up to twenty years of age. Currently, there is over 143ha of felled/ naturally regenerating sites and 193ha of conifer restock areas up to twenty years of age – thus, around 336ha of forested area which is of a higher wildfire hazard. All these areas lie adjacent to or close to forest roads.

3.6.1.5 WIND RISK

There are few windfirm edges in the mature even aged conifer crops. Phased felling will expose standing crops to the risk of windthrow as the restructuring of the forest continues. The long term goal of this plan is to convert many areas of conifer crop to various types of native woodland. This will remove poorly performing and some inaccessible conifer crops from the upper slopes and from riparian areas. There are so many watercourses in the forest area that future riparian woodland will act as the windfirm edge for most future conifer coupes.

3.6.1.6 FLOOD RISK

Glenhurich LMP area lies out with the flood risk areas on SEPA’s maps.

http://map.sepa.org.uk/floodmap/map.htm

3.1.7 Operational Access

(See Map 5 – Civil Engineering, Map 6 - Approved 10 Year Felling, Map 18 - Haulage and Activity Summary Tables: Phase 1 felling 1.2.1; Phase 2 felling 1.2.2 and Civil Engineering 1.2.10)

Much of the restructuring during this LMP period is occurring in locations which are devoid of a forest road network, such as the Eastern extent of Polloch Glen and Coire Caillich in the Southern section. Other areas, although close to forest roads, remain isolated due to topographical constraints such as; Meall Daimh – annexed by the Allt na-Teanga Chorraich gully and the River Hurich; and the Eastern slopes of the Allt Coire an t-Suidhe in the South West section of the LMP. The felling to the North West of Loch Doilet is also devoid of roading. An extension of the spur road at Ballnaselich will facilitate the stacking and haulage of produce from this fell area. A forwarder track will be required to extract the timber from the fell site through a naturally regenerating area to the planned road. A road is not required here as this area is an ancient woodland site and will, therefore, be converted back to native woodland. A forwarder track to the South of the public road at the gateway to the forest is required to fell the Phase 1 fell coupe.

The planned roading at Resourie represents the preparation for the early removal of fell Phase 3 Larch in the event of an outbreak of P. ramorum. See the photo below of the Larch on the steep slopes of Meall Daimh. A gully runs along most of the left hand side of this Larch area.

Suitable road material is difficult to source in the Loch Shiel, Glenhurich and Achanellan Forest areas. Glenhurich is the most likely area where a few outcrops of suitable rock have the potential for quarrying. These locations are currently being assessed by the Civil Engineering team.

Some of the existing roads will require major upgrades to facilitate the harvesting and haulage of the Phase 1 and 2 felling programme. See the photo below of forest road LS3 which requires a major upgrade to enable harvesting of the crop which lies to the right.

Timber Haulage within the forest area is set out in the following protocols: Protocol for timber transport operations.

The primary “in forest” route (LS1), runs North from Polloch through Loch Shiel Forest (FLS), through a private estate and into Callop and Drumfern Forest (FLS). Here it joins the A830 agreed timber transport route, 2.5km South east of Glenfinnan.

Consultation is required for haulage use on the minor public road to the South of Loch Doilet and for approx. 250m  on the descent route form the entrance to the forest to Loch Doilet in the Southern part of the forest at NM 82586689. During the next LMP period felling will commence in Coire Caillich. A new forest road will be constructed in this Coire. Haulage from this location will require to travel for a short distance on the public road in order to access the forest road network to the South of Loch Doilet before accessing the agreed timber transport route at Polloch. (See Map 18 – Haulage)

The design of the road will conform to both the Timber Transport Forum document “The design and use of the structural pavement of unsealed roads 2014” The design and use of the structural pavement of unsealed roads and NatureScot’s “Constructed tracks in the Scottish uplands – revised Sept 2015” Constructed Tracks in the Scottish Uplands

3.2	Establishment

3.2.1 Restocking

(See Map 13 – Future restock pure & mixtures, Map 9 -Approved phase 1 restock, Map 10 - Approved Phase 2 restock and Activity Summary Tables 1.2.7 and 1.2.8)

The long term objectives for Glenhurich involves substantial conversion from commercial conifer species to native species. This conversion will take place on Ancient woodland sites, the area covered by the riparian management zone (RMZ), riparian areas out with the RMZ and on forested areas above 300m elevation. Some of these areas will undergo conversion during this LMP period. In the remaining areas conifer production will be the main objective.

In the localised areas of better soils the nutrient and moisture regimes become more favourable for a wider range of alternative conifer species which could include: Norway Spruce (NS), Noble Fir (NF), Scots Pine (SP),  and some minor conifers: (European Silver Fir ( ESF), Serbian spruce (OMS), Coast redwood (RSQ)) as small elements. Some of these species are already present on the site although the softer, diverse conifers are vulnerable to deer damage and to the effects of heather check.

Exposure, poor nutrient status, shallow rooting depths and impeded drainage are factors limiting the choice of productive species at higher elevations, with Sitka Spruce (SS) being the only commercially viable species. The spruce will be nursed by an intimate mixture of either Lodgepole Pine (Alaskan) or Scots pine (SP) – depending on site conditions - to facilitate the establishment and growth of a productive SS crop on the nutrient depleted soils and sometimes heathery vegetation; thus avoiding the need for fertilising applications on such sensitive and often difficult locations.

The future species were determined by the use of the Forest Research’s ESC system utilising the 2080 worst case scenario climate prediction model. The species choice took account of the climate, exposure, soil nutrient regime and soil moisture regime for the majority of variations of each soil type. This should build in species resilience to combat and withstand a changing climate.

Conifers will be restocked to achieve a minimum density of 2500/ha net plantable area at year 5.  Broadleaves will be established through natural regeneration to achieve a minimum stocking density of 1600ha over a 5 to 10 year period, and 1600/ha if planted.  However, a lesser stocking density will be desirable and appropriate for certain woodland types such as riparian and higher elevation sites. See Appendix VIII – Table of Woodland Types which has been agreed with Highland Conservancy.

Cultivation methods in future rotations will be selected to aid the establishment of the trees which seek to balance minimising the amount of the soil disturbance and the need for herbicide treatment.

The fallow period, which is the timespan between the previous crop being felled and the replanting of the next crop, will be two years. In spruce areas where heather is an issue, the new crop will be planted as soon as possible after felling.

There is approx. 142ha of sites in the forest area classified as felled, the majority of which, are naturally regenerating native species on PAWS restoration sites. Most of these areas exceed 10 years since the felling of the previous crop took place, and as such, require active management to secure establishment. The control of browsing is paramount, especially on sites on the upper slopes and in the riparian areas. Most of the sites will require non-native removal operations prior to stocking density assessments and subsequent supplementary planting. Planting understocked areas provides the opportunity to introduce site specific desirable species such as: Sessile oak, Hazel, Aspen and Scots pine, and will enhance diversity of species, woodland structure, this improving future resilience.

The photo below is of the Ceanna Garbh PAWS restoration in Coupe 82113

3.2.2 Woodland Creation

(See Map 11 - New Planting and Activity Summary Table 1.2.9)

As part of the Scottish Government’s ambition to mitigate for, and adapt to, the effects of a changing climate, the viability for new native woodland creation will be assessed during the new LMP period.

The area around Lochan Dubh which lies East of the natural has potential for around 100ha of native woodland which could range from riparian loch edge woodland through native woodland to a transition woodland type in the higher elevation.

Another area for potential native woodland creation is the plateau area adjacent to the public road in the Southern part of the LMP area. Here there is scope for up to 65ha of native woodland expanding from the future native restock at the head of Coire Caillich extending Eastwards up on to the plateau of Feith nan Loagh. Here trees could potentially be established where soil rooting depth allows to produce a very natural looking transition from woodland to moorland habitat  - visually in a similar vein to peatland edge woodland habitat.

Sections of the agricultural fields around Glenhurich farm contain purple moor grass and rush pasture habitat, which is ideal Chequered skipper habitat. There is scope to create open native woodland habitat, in some of this ground, whilst maintaining this important herb layer. This habitat is in keeping with the aims of the riparian management zone. New planting is proposed for this location and amounts to 3.7ha spread over two distinct locations. Excessive regeneration in this habitat can be controlled through managed grazing, especially if the planted native trees are protected – individually or small groups – akin to a natural looking form of agroforestry/ woodland pasture.

3.2.3 Natural Regeneration

Permanent native woodland habitats have been identified for expansion and/or establishment following felling operations. Typically these areas will include open space as well as native broadleaved woodland.

Monitoring of Natural Regeneration - survey of evidence of presence of regeneration in this plan will be undertaken at year 5, and if not present will be reassessed at Year 7 to decide whether to plant or whether full stocking anticipated by natural regeneration at year 10.

Currently there is around 142ha of existing felled/ awaiting natural regeneration, all of which have exceeded 5 years of age. These areas, as per Section 3.2.1, require exotic invasive conifer species to be removed, after which the sites will be assessed for the need to supplementary plant with native species, to fill gaps and to achieve the desired species mix appropriate for each site.

3.2.4 PAWS restoration

(See Map 14 – Natural Reserve, PAWS & extended riparian zone)

There is around 321ha of Ancient Woodland under PAWS (Plantation on Ancient Woodland)  in Glenhurich. So far 83ha of mature conifer stands have been felled and are currently under establishment as naturally regenerating native woodland. A further 18ha of conifer stands will be felled during the phase 1 period with a further 17ha felled during the Phase 2 period. By the end of this LMP 37% of the ancient woodland area will have been cleared of mature conifer plantation. Work will be ongoing to remove natural regenerating non-native conifer species from these felled sites during this 10 year planning period to secure the return to native species.

(Paws site south of Kinlochan requiring non-native removal and supplementary planting to secure establishment)

Several of the felling coupes fall within a large area of PAWS which is undergoing restoration. In some instances, where unavoidable, further adjacent felling may take place before a full 2m height difference has been achieved, to reduce conifer seed rain back into these areas of restoration, especially of Sitka Spruce and Western Hemlock trees.

3.2.5 Riparian Management

(See Map 14 – Natural Reserve, PAWS & extended riparian zone)

Natural regeneration of native woodland along the riparian corridors will help to alleviate flood risk by reducing the speed of run-off.  There will also be a conversion to native and riparian woodland within a specified “extended riparian management area” as recommended in a report which was carried out in 2012 to protect the salmonid habitat within the catchments of the LMP area. Some of these recommendations have already been implemented. There is the potential for natural regeneration of conifer species within the riparian corridor.  Ideally this would all be removed but practically up to 15% conifer regeneration will be accepted in the corridor before intervention to remove it.

These riparian woodlands will link with other existing and future native woodland habitats, and will eventually, create a transition of woodland habitat from the sheltered valley floors through to montane scrub habitats. These habitats will become rich deadwood habitat and will require intensive management of herbivores, in particular deer, to ensure the success of habitat establishment which includes associated ground flora, bryophytes and lichen communities.

(Example of conifer plantation within the Glenhurich extended riparian zone. Wide riparian woodland will be restored post harvesting)

3.3	Open Land

Integral open ground within the forest area delivers a significant part of the forest’s ecological value.

Terrestrial open priority habitat occupies 2053ha – about 47% of the total LMP area. These habitats include upland heathland; montane heath and blanket bog with non-priority open habitats such as fen/marsh/ swamp; inland rock and acid grassland. The vast majority of these habitats lie above the forested areas.

Agricultural fields – 22ha in size – are managed for cattle grazing. They are located on the lower ground at Polloch (see photo below), Kinlochan and Glenhurich.

Oligotrophic and dystrophic lochs occupy 66ha of the LMP area, the largest of which are Loch Doilet, Lochan Dubh and Lochan na h-lubhraich.

The current forested area is c1796ha in size, around 37% of which is open. It consists of 660ha of open space comprising of rides, riparian areas, habitats and unplantable or bare ground.

The new LMP will allocate 32ha as open/ successional land, which will accept the natural regeneration of trees.

The remaining open ground comprises of 66ha of forest roads and the quarry. Planned roads will eventually occupy 12ha of open ground.

Open habitats around the Polloch river will be maintained to remove exotic invasive species such as skunk cabbage, rhododendron, grey and red alders and conifer species.

Open areas around Polloch and Glenhurich farm, which are rich habitats for the Chequered skipper and Pearl Bordered Fritillary butterflies, must be maintained. The removal of regenerating non-native conifer species and any invasive exotic species is crucial. Managed grazing would help to control excessive regeneration on the Chequered skipper habitats.

Minimal management will take place in the open areas uphill of the forested areas. Over a long time period, improved deer management will improve the condition of the montane habitats. The establishment of a montane scrub habitat will occur over the longer term too as poorly performing conifer crops are replaced with transition and montane native woodland habitats.

Opportunities for peatland restoration will be assessed during the survey of land for new woodland creation. Current soils data indicate that the soils are too shallow for peatland restoration.

3.4	Deer Management

(See Appendix V: Deer Management Plan)

Glenhurich LMP area lies within the East Loch Shiel deer management group. Red deer tend to occupy the open hill areas with roe deer living in the forested areas. Areas of deer fencing which are porous allow red deer from neighbouring land to enter the forest. Effective deer control and deer protection is critical to secure the successful transition of conifer to native woodland. The location of the strategic deer fencing prioritises the protection of the forested habitats, and leaves the natural reserve and around 1000ha of open upland habitat exposed to the impact of deer.

FLS has a Biodiversity Duty to manage all habitats, in particular, designated and priority habitats. It is important to erect new deer fencing as close to the legal boundary with neighbouring sporting Estates as possible to secure the management of deer to sustainable levels for all the FLS habitats. The maintenance of existing ATV tracks such as those serving the PAWS naturally regenerating site south of Loch Doilet in the picture below. New tracks will be created on the upcoming restock sites post harvesting operations.

3.5	Visitor Zones and Public Access

Formal access is located in the West of the LMP area. There is a waymarked trail at Ceanna Garbh with stunning views over the Southern end of Loch Shiel and Achanellan Forest. Another waymarked trail leads to the Corrantee lead mine to the South of Loch Doilet. Car parking provisions are located adjacent to the former forest office at Polloch, at the start of the Corrantee trail at Ballnaselich and close to the forest viewpoint in Coire Caillich near the gateway to the forest. The Coire Caillich viewpoint and small car park are surrounded by windblown trees which are programmed for felling in the early stage of the LMP.

None of these facilities are promoted as core paths by Highland Council.

The trails at Ceanna Garbh and the Coire Caillich viewpoint will no longer be formally maintained.

The Loch Doilet link path provides informal access between Polloch and Kinlochan. It is affected by windblown trees which impedes access. This path will not be maintained.

Hill access to Beinn Mheadhoin is gained from the forest road on the north west entrance into Gleann Dubh.

The Strontian Angling Association and the Sunart Community Company have joint rights for the fishing at Loch Doilet and the River Polloch.

The Mountain Bothy Association (MBA) use the former farmhouse at Resourie as a bothy. A claimed right of way which starts at Kinlochan passes by the bothy and continues East past Lochan Dubh into Glen Gour and finishes at Sallachan on the banks of Loch Linnhe. Another claimed right of way commences at Polloch, following the forest road through Loch Shiel and Callop & Drumfern Forests, Cona Glen, enters Glenhurich Forest at Resourie and finishes at Kinlochan at Loch Doilet.

Low level amenity thinning will take place in the vicinity of these areas to maintain viewpoints and safe access as the need arises.

The forest road network provides cyclists and walkers with opportunities to enjoy and explore the wider area offering spectacular views as you climb the hillside.  This informal access is managed under the Scottish Outdoor Access Code (SOAC).

3.6	Heritage Features

There is one Scheduled Monument listed under the Royal Commission on the Ancient and Historical Monuments of Scotland (RCAHMS) – Ballnaselich cairn which lies adjacent to the Polloch river at the outflow of Loch Doilet. It is of National importance for “its potential contribution to an understanding of prehistoric ritual belief and burial tradition.”

http://portal.historicenvironment.scot/designation/SM6275

There is a cluster of recessed platforms to the NW of Loch Doilet. An investigation of this area revealed evidence of settlements some of which date back to Mesolithic times. Numerous charcoal platforms and farm buildings and structures are scattered throughout the forested area, some of which are remnants of the clearances.

These sites will be managed in accordance with the Forests & the historic environment Guidelines and will be protected during operations in line with the UKFS. If new sites are found these will be mapped and recorded and protected from operations.  Detailed operational workplans will be drafted nearer the period of felling and will include a full range of mitigation measures to safeguard archaeological features.  Additionally the restocking proposals (open space) are sympathetic to both the features and its immediate environs.  The Scheduled Monument will be monitored for encroaching scrub and bracken, with remedial work carried out as necessary.

Further advice will obtained from the FLS Archaeologist if required.

See Appendix III: Background Information; Environmental Designations; Archaeology: Scheduled/Unscheduled Monuments for details of the minimum protective buffers.

There is also a wider cultural heritage landscape that is Gaelic in origin which includes place name elements of past uses and a rich topographical description in that language. We recognise that Gaelic is an integral part of the Highland landscape, Scotland’s heritage, national identity and cultural life. We will continue to encourage and promote this element of the forest’s cultural heritage.

(see Appendix IX: Ainmean -  Àite, Gleann Nah-Iubhair: Gaelic place names, Glen Hurich Forest by DJ Robertson FLS)

3.7	Habitats & Species

(See Map 15 - Habitats)

With reference to sections 3.3: open land and 3.4: Deer management, Glenhurich has a considerable proportion of open priority habitats and a natural reserve that is currently unprotected to the impact of deer. Budgets permitting, a new strategic fence will be erected along the open legal boundary with the private land to enable effective deer management to attain a sustainable deer population of between 2-7 deer/km2, appropriate to specific habitats. The lower end of this target population (0-2 deer/km2),  will enable healthy regenerating native woodland, blanket bog and localised very important mire and tall herb habitats to flourish. Less sensitive habitats and Sitka spruce plantations will grow healthily where the deer population is around 5-7 deer/km2. Deer management will need to increase, especially in the open habitats. Over the very long term, much of the open hill ground will establish as native mountain woodland with montane scrub on the highest elevations. This can only be achieved once deer populations are reduced to sustainable levels.

The Oak woodland along the shores of Loch Shiel lies within the Loch Shiel SSSI designation. It is a fragment of the Scottish Rainforest habitat. Nuanced minimum intervention management to protect the features of the designation will include: removal of non-native species; halo thinning to protect the crowns and/or the lichen communities of maturing Oak or other notable native trees; manipulation of trees and vegetation to manage humidity levels for bryophyte communities and forest road verge maintenance for Chequered skipper habitat. Deer management is important to ensure the natural regeneration of native trees and plants flourish and for the woodland structure to diversify.

The felling of Phase 1 coupe 82150 and the fell-to-recycle of sporadic non-native conifer species on the open upland heathland habitat, (see thinning map Glenhurich east), immediately to the north will improve the valuable Chequered skipper habitat. The restocking of this small fell coupe forms part of the extended riparian woodland. Two of the agricultural fields – Coupes 82093 and 82093b- to the south of this area, will be planted with native woodland species in widely spaced groups so that 30% of the field is wooded and 70% open for grazing. This represents a type of woodland pasture/agroforestry which is the ideal management for Chequered skipper habitat.

Riparian habitat restoration is ongoing in Glenhurich as felling operations provide the opportunity. As mentioned in Section 3.2.5 there is a concerted effort to restore an extended riparian habitat around the main watercourses in the LMP area. This offers improved resilience for the salmonid habitat and will improve, and over time, expand existing ravine habitat. Eventually all watercourses will have re-instated riparian habitat. This habitat will form the backbone of biodiversity connectivity in Glenhurich by linking designated habitats, semi-natural habitats, PAWS restoration areas with open habitats, from the floor of the glens to the mountain tops. The removal of non-native regeneration will take place in the felled areas of the riparian, PAWS and designated habitats in the LMP Phase 1 restock coupes as part of the pre-supplementary planting operations.

Phase 1 felling of poorly performing commercial conifer crops on the more exposed slopes in the eastern section of Polloch Glen enables the phase 2 restocking of transition native woodland habitat. This will improve the foraging area for the Golden eagle extending beyond the adjacent SPA area into this forested area.

Phase 1 felling of the coupe containing unstable Larch close to the public road south of Coire Caillich will enable Phase 2 transition native woodland habitat next to the public road, but also along the southern boundary of the forest. This area contains Black grouse. The edge of this section of transition native woodland will further improve the habitat for the Black grouse.

The habitat improvements will improve conditions for priority species. Badger setts will be protected from future mechanised forest operations by planting native shrubs such as Hazel. Red squirrel habitat will improve with the increased planting and regeneration of Oaks, Scots pine birches and Hazels. The expansion of permanent native woodland habitat will eventually provide a stable woodland structure and vegetation suitable for nesting and feeding.

There are areas of the forest that are known habitat for bats, otters and raptors (Golden eagle), which are covered by the European Protected Species regulations. Prior to any harvesting operations, FLS will undertake a pre commencement survey in the coupe to check for the presence of any protected species. The relevant FCS guidance notes: Wildlife and Forest. Operations 31- 35d will be adhered to if protected species are found to be present.

3.8	Invasive Species

Non-native exotic species are present in relatively low numbers in Glenhurich. Scattered outcrops of rhododendron is the main species, especially near the shoreline of Loch Shiel. Skunk cabbage is located along parts of the Polloch river. In Polloch Glen Grey and red alder are spreading in from neighbouring Loch Shiel LMP area where it was a planted species around Scamodale. These species are identified and continually added to a programme of eradication work.

The photo below shows young rhododendron along the forest road in the northern section of Gleann Dubh. Whilst there are no areas dominated by rhododendron, the issue is problematic due to the  scattered nature of the species.

3.9 	Critical Success Factors

Effective deer management strategy

Resources to erect a deer fence along the legal boundary with private land

Resources to achieve harvesting on steep slopes

Sufficient stability in the mature conifer crops to allow the restructuring to occur over the timespan of the full plan

Rapid restocking

Resources to manage natural regeneration to achieve the required species and stocking.

Road construction to reach the Larch stands

Availability of suitable quarrying material for road construction and road upgrades.

Appendix I: Land Management Plan Brief

Appendix II: Analysis of Previous Plan

The previous Forest Design Plan covering the LMP area ran for the following periods: 13/11/2007 – 31/10/2019 (extended to 31/03/2021). The management objectives for this plan lacked detail and were incomplete. The following objectives were deemed as high priority.

| Objectives | Achievements/Changes | Relevance to the plan revision |
| --- | --- | --- |
| Producing wood and marketable timber Managing or regenerating woodland Maintaining and creating wildlife habitats Recreation Conserving archaeological features Water | Phase 1 fell coupe 82978 in Resourie and Phase 2 fell coupes 82202 & 82210 were not felled. Coupe 82380 at Polloch was abandoned in 2013. Some small coupes along the Northern shore of Loch Doilet were merged to create one marketable coupe. Coupe 81250 was increased in size to access the hanging coupe which resulted from the site being abandoned a few years earlier. Three amendments for an increase in area for felling in Coupes 82875, 82150 and 82115 were approved. Phase 1 felling – 86ha were planted with 32ha remain as felled. Phase 2 felling – 60ha were planted with 43ha remaining as felled Phase 4 felling – 1ha remains as felled Beyond 2027 felling – 27ha were planted with 46ha remaining as felled. During the last LMP period it was agreed to designate 145ha of woodland as a natural reserve between Meall Daimh and Lochan Dubh as part of a national review. This was not part of the original LMP. A report on the Glenhurich Riparian Management Zone (RMZ -507ha) was agreed in 2012, (after the approval of the last LMP. This replaced the report prepared by the Lochaber Fisheries Board which was referred to in the last LMP), to protect the salmonid habitat. This will improve water and soil quality of the wider riparian areas. Some of this work to remove conifer species from the agreed area has commenced. The implementation of PAWS restoration began in this LMP around Loch Shiel, the North banks of Loch Doilet, West of Polloch village and at Leitir Dubh. The opportunity to manage treeline woodland and montane scrub did not materialise nor did the ring fencing to protect more FLS owned montane habitat during the last LMP period. The removal of redundant fencing did not materialise. Managing the trails around Loch Shiel, Polloch river, Loch Doilet, and managing the forest road corridor between Loch Doilet and Resourie bothy and claimed rights of way would influence management of the woodland in their environments. An opportunity to the improve the surroundings of the bothy and spectacular gorge did not materialise. The creation of the path, (in partnership with the local community and the Geopark), to the Corrantee lead mines did materialise. No mention of heritage features other than those already referred to, such as access to the Corrantee mines and management of the surroundings of the Resourie bothy. Since the last LMP was approved, an archaeological survey was carried out in the area containing the Loch Doilet recessed platforms. It reported evidence of continual human habitation and activity since Mesolithic times. The objectives are the same as those for the extended riparian zone. | Some difficult to access sites have gone well beyond the MMAI. The last LMP programmed them for felling during the new LMP. These will be addressed in this new LMP along with the awkward felling coupes in Polloch 82380 and the Southern shore of Loch Doilet – 82210 Coupe 82380 received felling permission under FPA-8620 and is currently an active harvesting site. These legacy felled areas form the Phase 1 restock areas. Management will include: non-native removal from the native woodland habitats; stocking density assessments to identify the areas for supplementary planting which will include the introduction of desirable species; and deer control. The natural reserve will be reviewed again during the new LMP timescale as part of an FLS review of all its natural reserves. The felling to recycle of small quantities of Larch is programmed for Phase 1 of the new LMP. It is likely that the removal of conifer species from the riparian buffer and riparian management zone will occur during the new LMP. Some of the phase 1 and 2 felling in the new plan will remove productive conifers from the riparian management zone. Previously cleared riparian management zone areas will be continually managed to remove non-native species including rhododendron to secure the establishment of a natural riparian habitat. Monitoring of the converted PAWS areas will be monitored for native natural regeneration. Supplementary planting of native species will take place where there are gaps in felled areas over 5 years of age. We will survey the sites and decide on the best course of action to achieve the restoration which may include enrichment planting, extending the regeneration period if the signs are good for regeneration or agree a different stocking density if this has clear environmental benefits to the overall native woodland re-establishment. Improved deer management may be introduced to remove threats to natural regeneration. Some planned phase 1 and 2 felling around Allt Coire nan Con, Coire Caillich and Resourie will offer the opportunity to replant transition/ montane native woodland above 300 metres. Management of the formal trails will be continued. Due to budgetary constraints, the Loch Doilet link path will be managed to a minimal level and the viewpoint and car park at Coire Caillich may be decommissioned. Phase 2 felling around Resourie bothy will provide the opportunity to improve the surroundings including the spectacular gorge. Much of this section will be within the extended riparian zone, so there will be native woodland and open space habitats toward the end of the new LMP. An interpretive board at the Ballnaselich forest road with minor path upgrade on the Loch Doilet Link and visitor zone operations around the location of the Loch Doilet recessed platforms would be beneficial if new funding becomes available. Information on the history of this location would be educational for locals and visitors to this area. The management for the riparian management zone will continue in the new LMP. The UK Forestry Standard was updated in 2017. This has changes to the recommended riparian buffer widths which will be adopted in the new LMP. |

Appendix III: Background Information

Physical site factors

Geology Soils and landform

The underlying geology is granofelsic psammite with psammite in the area between Meall Daimh and Lochan Dubh in the NE section of the Glenhurich LMP area. Gneissose granite lies in the open area to the NE of the public road on the approach to the forest gateway. Localised areas of banded schistose pelite and banded gneissose pelite are located near Loch Shiel and on the upper section of Allt Coire nan Con. This LMP area is part of the Glenfinnan Group of the Moine Supergroup. This a geological area whose rocks underwent immense heat and pressure at great depths resulting in rocks with high levels of quartz where psammite is dominant. This in part explains the formation of poorer soils, especially on the upper slopes, which is exacerbated by the steepness and exposure of the locality.

The topography is an impressive mix of coire type valleys, steep sided narrow glens, lochside and river estuary hidden from distant views from habitation. The boundary of the LMP area mostly lies on mountain top – Sgurr an Tarmachain; Meall Mor; Beinn Mheadhoin; Druim Garbh; Druim Glas; Beinn Ruighe Raonuill; Meall Iain and Maman Odhar. These mountains, although not very high, are nonetheless very impressive due to their steepness, sheerness and abundance of outcrops. Travelling from Strontian to Polloch village the dramatic change in scenery unfolds as you reach the boundary of Glenhurich LMP -  the high point on the minor public road - and descend down the Bealach Fieth nan Laogh towards Loch Doilet. The lowest areas are in the West with the shores of the Polloch river and Loch Shiel lying at 5 metres ASL with the highest section – Druim Garbh - 795 metres in the SE edge of Gleann Dubh. Gentle slopes, (less than 30%), are located on the valley bottoms and in the central and Eastern section of Polloch Glen/ Allt Coire nan Con. The steepest slopes, (over 50%), are located on much of the high open ground, but also in a sizeable section of the forested areas on the North side of Polloch Glen; from the North of the forest road on the North side of Loch Doilet heading West above Glenhurich farm through the West side of Glenhurich to the West and Southern slopes of Meall Daimh at Resourie as well as from the North side of the entrance to Gleann Dubh heading North to Lochan Dubh.

The soils are variable with rankers, podzol and podzolic ironpan dominating the open hill/ montane areas. The forested areas are more complex. Gleann Dubh, Coire Caillich and Polloch Glen are dominated with peaty surface water gley and molinia bog soil types. These areas are wet and poor or very poor nutritionally. Fresh and moist Podzolic ironpan, which is medium to very poor 3 nutritionally , dominates the Loch Shiel PAWS area and the South facing slopes of Polloch Glen, and forms a mosaic with peaty surface water gley to the North and South of Loch Doilet and the Western slopes of Glenhurich. The Eastern side of Glenhurich is a blanket bog soil type which is wet and very poor nutritionally with 40cm of rooting depth. There are small pockets of brown earth on upland sections of Resourie and Polloch as well as low lying areas near Loch Doilet and Kinlochan. Valley complex soils are located around some of the watercourses on the slopes. These soils are very moist with rich to medium nutrition and a rooting depth of 60cm. Shallow soils are a potential issue as they predominately lie in the productive conifer areas, such as Polloch Glen, Resourie and Glenhurich East.

Water

Water is an important component of the Glenhurich LMP area. By far the largest waterbody is Loch Shiel – a 2008ha designated oligotrophic loch lying along the LMP’s Western boundary. Within the Western section of the forest lies Loch Doilet – an oligotrophic/ dystrophic loch 54ha in size. The outflow of this loch is the River Polloch, which flows into Loch Shiel 2.2km downstream. In the Eastern section of Polloch Glen/ Allt Coire nan Con lies Lochan na h-lubhraich which is 2ha in size and Lochan Dubh – 8.5ha - lies in the far NE of the LMP area. Both of these lochans are oligotrophic/dystrophic habitats.

The sloping ground in the LMP area is strewn with minor watercourses. They feed into larger streams and rivers on the bottom of the glens. The largest is the River Hurich which stretches from Lochan Dubh and flows into Loch Doilet. The Allt an Dubh Choirein flows through Gleann Dubh into the River Hurich. The Allt Coire Chaillich flows into Loch Doilet, with the Allt Coire nan Con draining Polloch Glen in the NW section of the LMP area.

Overall ecological status

The SEPA Water classification rates the overall status of Loch Shiel as high with Loch Doilet and the River Hurich as good overall. The Glenhurich LMP area lies within the Fort William Groundwater in the Scotland river basin district. Overall status for groundwater here is good.

Flooding

The Glenhurich LMP area lies outwith the Sunart and Moidart potentially vulnerable area for flooding as designated by SEPA and managed by Highland Council.

Water Supplies

There is a water supply point close to the minor public road about 400 metres South of Kinlochan.

Local properties which neighbour the forest are out of reach from public water supplies and are thus reliant on private water supplies from FLS land. Allt Coire Chaillich and tributaries as well as Allt Druim Sliabhain supply water to the Kinlochan properties. At Polloch two minor watercourses supply water to the former forestry houses, Polloch Lodge and The Croft. The table below lists the properties with Private Water Supplies from FLS ground in Glenhurich Forest which are identified on the Drinking Water Quality Regulator for Scotland website.

https://dwqr.scot/private-supply/pws-location-map/

| Location | PWS class | Local Authority | Source Name | Properties on supply |
| --- | --- | --- | --- | --- |
| Polloch | A | Highland | PWS STRON/3 | 11 |
| Kinlochan | A | Highland | PWS STRON/4 | 2 |
| Glenhurich cottage | B | Highland | PWS STRON/8 | 1 |

Climate

Climate projections point to a warmer climate with lower summer rainfall and higher winter rainfall. DAMS scores are variable. All open hill and montane land have a high DAMS score of 18 – 24. With regards to the forested areas the lowest DAMS scores (0 – 14) are generally located around Loch Shiel, the River Polloch, Kinlochan and to the South and South West of Loch Doilet. The majority of the forested area including much of the natural reserve has a DAMS score of 15 – 17. Around 550ha of forested ground has a DAMS score above 18, The majority of these areas located in the Eastern section of Polloch Glen, above 250 metres elevation on the Western side of Glenhurich and in most of Gleann Dubh. These areas tend to be associated with lower yield classes in existing Sitka spruce crops.

The climate is mild, wet and windy, with average annual temperatures around 8 – 9˚ C and precipitation above 2500 mm per year. Although snow is less prevalent than eastern and central Scotland, the region is subject to rain bearing South Westerly winds. Humidity levels are high throughout the year, rarely sinking below 70% relative humidity. The wet conditions contribute to soil leaching and development of gleys and bogs where soils are insufficiently free- draining.

https://www2.sepa.org.uk/rainfall//data/index/234295

The existing forest

Age structure, species and yield class

The Glenhurich LMP area is almost 4400ha in size. It has quite wide range of land uses from alluvial floodplain at 5 metres elevation up to montane habitats exceeding 750 metres elevation. The forest area is 1796ha in size which makes up 41% of the total LMP area. The remaining 59%, (2494ha), of land is open: most of this is heathland, montane habitat, fen/marsh swamp and inland rock habitats, with 28ha of agricultural ground; 77ha of open water areas; 1.4ha of built up land and 3ha occupying quarry land use.

The forest area comprises of 1428ha, (79.5%), conifer species, of which 90% are Sitka spruce; 3% are pines; 4.5% are larches and 2.5% are Mixed conifers. Broadleaf species make up 8%, (145ha), of the forested area with Birches occupying 71%; Oak 2%; Mixed native other species 7% and Mixed broadleaf occupying 20% of the broadleaf component. The remaining 12.5%, (223ha), of forested ground comprises of 142ha of felled area most of which is awaiting replanting or natural regeneration as well as 76ha of unplantable or bare ground and unplanted streamsides.

The forested area has quite a variable age structure with 11% of the crop between 60 and 120 years of age. Around 32% of the forest was planted during the 1980s – this being the dominant decade age class, with the 1960s next at 14%. The 1980s crops are in the form of replanting in areas South of Loch Doilet, in Glenhurich and Gleann Dubh with new planting in the area which is now designated as a natural reserve. The planting during the sixties tended to take the form of new planting in central and Eastern Polloch Glen and Coire Caillich with replanting adjacent to Loch Shiel. It should be noted that 13% of the forested area is made up of unplanted ground, of which areas classified as felled, awaiting regeneration occupy just over 8% of the total forested area.

Sitka spruce is the dominant productive conifer species. Yield classes range from 2 – 24. Just under 19% (234ha), of Sitka spruce crops have yield classes 2 – 6, which tend to lie on thin soils on infertile ground which is exposed on high elevation sites. Other areas of low yield class can be attributed to the presence of heather. One third of the Sitka crop has yield classes 8 – 12. These are areas located adjacent to the lower yield class areas and where the land becomes rockier, particularly in Glenhurich West from Glenhurich farm to Resourie; parts of Glenhurich East, Gleann Dubh,  North and East of Polloch village as well as the wetter poorer parts of Polloch Glen. Around 10% of the Sitka crop is high yielding - classes 20 – 24. These lie in sheltered low lying areas with deeper soils and in the central Northern part of Polloch Glen. The average – good growth rates (yield classes 14 – 18), occupy 38% of the crop. They dominate the area North and South of Loch Doilet; Coire Caillich; central and East Polloch Glen and Glenhurich central.

The forested area consists of 762ha, (44%), first rotation crops; 596ha, (35%), second and subsequent rotation crops; 330ha, (19%), of crops on land that is historically woodland; with 31ha, (2%), as ancient woodland.

Neighbouring Land Use

Glenhurich LMP area lies adjacent to other FLS forests. To the North lies Loch Shiel LMP area and to the South West lies Achanellan LMP area, in effect forming one large forest of about 7450ha in size.

The neighbouring land use to the East of Glenhurich is primarily deer stalking which is owned and managed by Conaglen and Ardgour Estates. This can put pressure on the ability of FLS to manage woodlands, habitats and regeneration within the Glenhurich LMP as deer naturally seek the safety and shelter of woodlands. There are deer fences around the forest area, however, they are porous in places.

Crofting and common grazing are main land uses to the South of Glenhurich. Disused lead mines are located close to the LMP boundary.

Landscape

Landscape character assessment

(See Map 16 – Landscape Designations)

The Glenhurich LMP area is dissected by two landscape character assessment, (LCA), areas: the Western half is type “No 238 – Rugged Massif” - Lochaber; with most of Glenhurich, Resourie, Lochan Dubh and Gleann Dubh lying within type, “No 239 – Interlocking Sweeping Peaks” - Lochaber.

“Rugged Massif” Landscape Character type:

Key Characteristics

Rugged character, a crinkled skyline and a landform accentuated by rocky outcrops and glacial debris.

Large rocky masses drawing the eye upwards to ice-scoured rounded summits.

Often a transitional landscape with indistinct boundaries with other Landscape Character Types.

Often in remote, unsettled and inaccessible locations which, combined with the rugged relief, accentuates the wild character of these areas.

Thin soils supporting sparse cover of grasses and heather on higher, drier slopes.

Birch scrub and some oak woodland on lower slopes and within burn gullies and hanging valleys.

Extensive sheep and deer grazing with stalking and hill walking as popular activities.

Forestry occurring over small areas on flatter slopes.

https://www.nature.scot/sites/default/files/LCA/LCT%20238%20-%20Rugged%20Massif%20-%20Lochaber%20-%20Final%20pdf.pdf

“Interlocking Sweeping Peaks” Landscape Character type:

Key Characteristics

Pyramidal mountain summits with a jagged profile, often appearing as overlapping, peaks along glen views.

Sweeping slopes with screes plunging directly into deep glens or lochs with little or no flat shoreline fringe.

Sparsely vegetated with few trees.

Numerous rocky outcrops punctuate the steep, rugged terrain.

Inaccessible and remote with wild character.

Long panoramic views.

https://www.nature.scot/sites/default/files/LCA/LCT%20239%20-%20Interlocking%20Sweeping%20Peaks%20-%20Lochaber%20-%20Final%20pdf.pdf

The local landscape and its scale will have the biggest influence on forest design. The dominant features of the topography and land uses of the Glenhurich LMP area - of rugged rocky skyline, mountain slopes, steep glen, coire glens, farmland, outcrops, large loch, small lochs, rivers, floodplains and mountain streams - will all inform the look of the forested areas. Other important influences include designations, heritage, native habitats, infrastructure and neighbouring settlements

Landscape Zones

ZONE 1 -  Loch, river floodplain & settlement Zone

This zone ranges from Glenhurich farm in the East to the exit of the River Polloch into Loch Shiel in the West. It is defined by a mix of floodplain -stream, rivers (which are often meandering), and lochs surrounded by the most sheltered wooded areas and the area where settlements and agricultural fields are located.

ZONE 2 – Coire type glens Zone

This zone encompasses three glens which are coire in nature – Polloch glen (Allt Coire nan Con); Gleann Dubh Choirein and Coire Caillich. They are aligned in an East/West direction – relatively low lying and sheltered in the West, rising deceptively to really quite exposed elevations in the East.

ZONE 3 – Steep Imposing Glen & rocky ridges

This zone encompasses the quite narrow, but steep sided and imposing Glen Hurich, with its fast flowing River Hurich, and commercial conifer glen sides which are littered in minor watercourses. Ridge shaped open mountains and spurs give a wild and dramatic feel to this location. Remnants of human habitation are mostly hidden from view. The MBA cottage deep in the conifer crop in Resourie is the only utilisable refuge.

ZONE 4 – Wild glen and loch

This zone really is wild – almost annexed from Glen Hurich by Meall Daimh, Creag Bheag and Creag an Fhireoin. Even although it is partly planted with conifer species it retains a feeling of utter remoteness. This conifer plantation is designated as a natural reserve.

ZONE 5 – Glacial loch and ancient woods

This zone encompasses the woodland along the East shore of Loch Shiel – a large glacial oligotrophic loch and is an area covered by SSSI designations for habitat, including Oak woodland. Remnants of this woodland lie near the shores of the loch and the area displays the evidence of the early stages of the conversion from commercial conifer production back to native woodland.

Landscape designations

(See Map 16 – Landscape Designations)

National Scenic Area:

Glenhurich lies within the Loch Shiel National Scenic Area (NSA). The following qualities are specific to this NSA:

A fine long loch, leading into the heart of remote and rugged mountains

A rich cover of woodland, forests and trees

Variety and interest from the ever-changing topography and shore line

The hidden glens

One of the largest undisturbed lochs in Scotland and a haven for wildlife

The nationally recognisable landmark and enduring cultural icon

Within this general description the following is specific to the area occupied within the Glenhurich LMP:

Remoteness – “settlement is sparse with only isolated houses – apart from Polloch, a remote settlement of mainly forestry workers”

Woodland – “Woodland types include large areas of Atlantic oak woodland, varying from areas of dense canopy, to more open canopy especially on the North shore. The woods are characterised by stands of holly and hazel”.

“These were once working woodlands, with evidence of charcoal burning in the woods; the charcoal was shipped out by boat”.

Alder woodland can be seen on some of the alluvial plains where burns meet the loch. Birch woodland has regenerated naturally in areas of low deer grazing. Steep sided ravines and gullies are also wooded with wych elm and ash”.

“Large areas of commercial, coniferous forest cover the south east of the NSA, including most of Glenhurich. Implementation of a forest plan will add further interest to the forest landscape”.

Topography and shoreline – “The complex topography of the surrounding hills is matched by that of the loch shore: steep sided, narrow and enclosed in places, but also with long spurs and promontories of various sizes (“rubha” or “ceann” in Gaelic), interspersed with small bays and beaches; and the loch itself with many small isles”.

Hidden glens – “ Glen Hurich is a long sinuous, glen stretching east to north east from Loch Shiel. It consists of the complex curiously shaped wetlands where the River Polloch (Gaelic for “bog by the loch”) meets Loch Shiel, the sinuous sides of Loch Doilet, and the steep-sided, forested head of the glen, surrounded by the mountains of Ardgour – Sgorr an Tarmachain (756m) and Beinn Mheadhoin (786m)”.

Undisturbed lochs and a haven for wildlife – “Loch Shiel remains one of the largest lochs an Scotland to have retained its natural form, its water levels fluctuating to the whim of nature rather than under human influence”.

“The waters of the loch are oligotrophic (nutrient poor), and have become home to large populations of breeding birds, notably black-throated divers, and otters”. Eagles are also a notable feature of this location.

https://sitelink.nature.scot/site/9138#overview

Wild Land Areas (WLA): (See Map 16 – Landscape Designations)

The eastern edge of the Glen Hurich LMP area lies partly within the Moidart – Ardgour Wild Land Areas. It only occupies the open land from above the natural reserve, around Lochan Dubh which then skirts to the east of the forest in Gleann Dubh.

The WLA key attribute and quality which is relevant is “a complex range of irregular, high, steep, rugged and rocky mountains with a strong sense of naturalness”. It also notes that “these elevated vantage points, particularly those around the WLA margins, reveal human artefacts and evidence of contemporary land use”. It goes further, “there are a number of extensive forest plantations around the margins (both within and outside the WLA) that are more prominent and imposing, particularly where extending part-way up mountain slopes”. This is certainly true as all of the non-native coniferous forest within the Glenhurich LMP area can be viewed from the edge of the WLA at this locality.

https://www.nature.scot/sites/default/files/2017-11/Consultation-response-Description-of-Wild-Land-Moidart-Ardgour-July-2016-13.pdf

LMP Landscape

Overview

The landscape within the Glenhurich LMP area is incredibly varied considering it is only 4400ha in size. Its topographical diversity gives the impression it is much larger than it is. There is no vantage point where you can view all of the LMP area. The topography consists of five distinct glens, some of which are very steep and some which are cut out of view by rocky ridges and spurs. Coire type glen, steep imposing glen, hidden wild glen, mountain streams and rivers; floodplains; lochs; woodland, settlements with agriculture; upland and montane habitats are the other dominant landscape features. Views are limited as the glens are often hidden by mountain ridges – this gives a more intimate and private feel to a given location.

Landscaping Issues

The steep slopes are problematic in designing future management coupes and future species. In places every part of the steep slopes are easily viewed from forest roads with no distinct features in which to create obvious windfirm edges which are aesthetically pleasing. The steepness of these slopes require extraction by skyline winch, which further restricts the use of sinuous coupe shapes. These same slopes are strewn with small mountain watercourses, very few of which meet the required UKFS standard of riparian buffers. Every attempt should be made to avoid extraction of timber crossing watercourses. A climate which is high in rainfall, combined with soils which are shallow and quite erodable, and a very important salmonid habitat on the floors of the glen, means that the management of soils and water are of primary importance.

The objectives of this plan include reducing the commercial woodland treeline down to 300 metres, and over time replace it with transition and montane native woodland. Our commitment is to best practice for riparian and native woodland management – the RMZ provides us with an assessment and proposals of how we might achieve this which we then balance with other objectives, priorities and resources means the removal of commercial conifer and non-native species from an extended and extensive riparian area with the replacement being native woodland and open space. The conversion of PAWS sites over time also impacts on the landscape. These PAWS areas are scattered throughout the LMP area. The positive impact of these objectives is that these native woodland habitats all connect and also link up with the open habitats. This provides a fantastic network for biodiversity and the movement of species and should,  in the long term, provide an improved and permanent habitat for some priority species. The difficulty in meeting these objectives from a landscape perspective is how to ensure the often bitty areas of conifer production forestry fits in with the native woodland over the longer term, whilst protecting soils and water and ensuring a safe working environment. Currently there are very few existing rides providing windfirm edges.

Landscaping solutions:

As the restructuring takes places, adjacent conifer crops become very vulnerable to windblow, thus it is important to harvest crops as close to the maximum mean annual increment (MMAI), as possible to optimise the economic return and minimise the risk of windblow by limiting the amount of older aged conifer crops.

Many future coupe boundaries will, through time, be defined by the proposed riparian woodland. These riparian areas by their nature will be permanent features linking the riparian management zone woodlands with the upland transition/ montane woodlands.

Scots pine will be scattered through the native broadleaf crop, with the quantity determined by local site suitability. The Sitka spruce and secondary commercial species will be nursed with Alaskan Lodgepole pine or Scots pine – dependent on local site conditions. The quantity of Scots pine nurse species can be increased near the upper margins to visually feather the commercial crop with the native woodland which will help dilute the potential for hard edges whilst the crop is growing and after harvesting operations.

Increasing the commercial conifer tree line from 250 metres, as determined in the brief, to 300 metres where reasonable yield classes should still be achievable, will provide a more visually pleasing proportion between commercial and native woodland habitats.

The increase in native woodland habitat will create more diverse woodland structures, as well as creating an ever changing visual experience as the woodland changes with the seasons. The scattered use of Scots pine and the commercial crops will provide colour and shelter during the winter months.

Fell coupe sizes will be kept small enough to minimise the risk of erosion on such steep slopes, but large enough to be economically viable.

The table below considers the UKFS Forest Design principles for the Glenhurich LMP

| Forest Design Principles | Glenhurich LMP area |
| --- | --- |
| Shape | The shape of the forested area is quite attractive at present. This will be enhanced through time as the forest is converted to a more native species structure with stocking densities appropriate to location and habitat type. Riparian and transition/ montane native habitats will be the biggest change in landscape. Fell coupe shapes will follow natural features such as watercourses, spurs, coires and outcrops as much as possible. Fell coupe size will be kept to a size which is lessen the risk of erosion on vulnerable steep, shallow and sometimes wet slopes. |
| Landform | The landform within the LMP area is incredibly varied, creating in effect five glens. The sinuous glens are separated by mountain ridges and truncated spurs. These features including outcrops, gullies and watercourses determine the natural treeline as well as woodland type which can vary within different sections of the LMP area. In general, woodland will follow the gullies and watercourses uphill and open space and scattered woodland, such as those on mountain spurs and descending ridges will follow downhill. |
| Pattern of enclosure | This is not relevant in Glenhurich. Although the elevations can be as low as 10 metres around the Polloch river and Loch Shiel, this forest is very much upland in nature. |
| Scale | The forest is 4400ha in size and yet the scale, regarding extent, is actually quite intimate. From any one vantage point, very little of the forest is visible, and so visual elements such as fell coupe size should be kept to an appropriate scale. In most areas, fell coupe sizes are around 20ha in size, but in areas such as the upper sections of Polloch Glen (Allt Core nan Con), Coire Caillich and Resourie, coupes sizes can be up to 34ha in size, with one over 48ha on high ground between Polloch Glen and Glen Hurich. The impression of scale is a vertical one coming from the combination of the narrowness and steepness of the glens. |
| Diversity | The diversity of the woodland is dictated by management objectives, soil, elevation, exposure and watercourses. Open montane habitats are a feature on the highest elevations. Through time, the commercial conifer wooded areas will be located in the most productive areas. They will remain dominated by Sitka spruce, as this is the species most suited to the local conditions. Scots and Lodgepole pines will be used as nurse species, so in the initial and thicket stages of the crop’s development they will add a textural variety which will help to address issues of uniformity. The native woodland will be dominated by Birch, with elements of Oak and Hazel near the lochs and in the ravines and gullies. Here Scots pine planted at varying densities, (dependent on local soil conditions), will visually provide winter interest. |
| Unity | Scots pine species links the commercial crops with the native woodlands. The future forest will link native floodplain and loch shore woodlands with upland riparian woodland through the transition/montane woodland to the montane open habitats and rocky mountain tops. As the woodlands ascend, stocking density will decrease visually creating a natural looking transition of habitats. |
| Spirit of place | Glenhurich is like no other place in the locality. It may be 6.5km from the village of Strontian, but its topography and the journey to it makes it feel annexed for everywhere. It is an impressive, secluded, intimate and yet often wild place. Through time, the conversion to a greater level of native woodland habitat in all but the mountain tops will only enhance the natural spirit of the place and will pay homage to this locality’s history of industrial native woodland. |

The principles of forest landscaping within this plan follow the guidance in the UK Forestry Standard 2017, Section 6.4: Forests and Landscape.

https://forestry.gov.scot/sustainable-forestry/ukfs-scotland

Environmental designations

Special Site of Scientific Interest (SSSI)

(See Map 17 – Environmental Designations)

Loch Shiel SSSI – This affects the fringe of LMP land which lies adjacent to Loch Shiel, of reaching up to the forest road and includes the estuary of the River Polloch. The notified natural features of national importance which affect the Glenhurich LMP area are:

Freshwater habitats: Oligotrophic loch; Woodlands: Upland oak woodland; Non-vascular plants: Bryophyte assemblage; Birds (breeding): Black-throated diver; Butterflies; Chequered skipper.

Threats to the Oligotrophic loch habitat through artificial nutrient enrichment are primarily from fish farming, but forestry operations are also deemed a threat. Around 25% of the Loch Shiel catchment is afforested. The entire Glenhurich watershed feeds into Loch Shiel.

The SSSI site management statement also mentions that Forest Enterprise (now FLS), is carrying out management to promote the expansion of native broadleaf woodland on the South east side of the loch, which includes part of the Glenhurich LMP area.

The specific objectives for management of the SSSI features which affect this LMP area are:

To restore the oak woodland habitat to favourable condition by:

Ensuring that grazing and browsing levels are in balance with the establishment of seedlings and saplings to ensure a good woodland structure.

Removing rhododendron and other non-native invasive species (conifers, Beech and Sycamore).

Safeguard against fire

To maintain the population of black-throated divers into favourable condition by:

Promoting a code of conduct for users of the loch to avoid disturbance to the birds.

Maintaining or increasing the provision of nesting rafts

Controlling non-native predators such as mink

To maintain the populations of chequered skipper butterfly by:

Continuing to maintain open glades within the woodland.

Avoiding significant disturbance to the site.

To restore the condition of the bryophyte assemblage by:

Maintaining or enhancing suitable woodland habitat for bryophytes by removing non-native invasive species.

Safeguarding against fires.

Ensuring a good woodland structure through managing grazing and browsing.

To maintain the oligotrophic loch habitat by:

Safeguarding against increasing phosphorous levels from aquaculture and forestry operations.

Maintaining the natural hydrological regime of the loch by maintaining the extent of associated wetlands.

https://sitelink.nature.scot/site/1053

Special Area of Conservation

(See Map 17 – Environmental Designations)

Loch Moidart and Loch Shiel Woods SAC – This designation lies on the opposite side of Loch Shiel from Glenhurich, however, a feature of this designation of European importance is otter, and this is present in the LMP area.

https://sitelink.nature.scot/site/8300

Special Protection Areas

(See Map 17 – Environmental Designations)

Loch Shiel SPA – The qualifying interest is Black-Throated Diver ( Gavia arctica), breeding. It’s condition is deemed to be recovering. This site hosts 2% of the British population of Black-Throated Divers, and in previous years its production is 3 times that of the national average, thus the site is very important.

https://sitelink.nature.scot/site/8539

Moidart and Ardgour SPA –The qualifying interest is Golden eagle (Aquila chrysaetos), the condition of which is favourable.

https://sitelink.nature.scot/site/10115

The conservation objectives are the same for both SPA areas:

Population of the species as a viable component of the site

Distribution of the species within the site

Distribution and extent of habitats supporting the species

Structure, function and supporting processes of habitats supporting the species

No significant disturbance of the species

Archaeology: Scheduled / Unscheduled Monuments

There is one scheduled monument in the Glenhurich LMP area. It is the nationally important Ballnaselich Cairn - a burial cist located on open ground close to the River Polloch outflow from Loch Doilet and the minor public road and bailey bridge. It is a small monument due to the nature of burying the dead in the foetal position as opposed to lying fully stretched out.

See the burial cist in the photo below.

There are fifteen unscheduled monuments which are of regional importance – seven are recessed platforms; one is a Mesolithic flint site; five are farmsteads or shielings and two are settlements.

There are seven unscheduled monuments which are of local importance – three are sheepfolds; two are recessed platforms and two are walls.

There are sixty nine undesignated heritage features – forty one are platforms; ten are farming structures; twelve are buildings or township structures; four are remnants of walls; one is a bloomery and one is a clearance cairn.

There is evidence of a tradition of settlement: farming and industrial woodland management (charcoal production), throughout recent centuries. Indeed the evidence of this can be traced back to Mesolithic times, in particular the section immediately north west of Loch Doilet, as demonstrated in an investigation of the locality compiled in the 2016 report – ARO20 – “Activities in the Woods: platforms and a lithic scatter, Loch Doilean, Sunart, Lochaber” – by Clare Ellis, with Torben Bjarke Ballin and Susan Ramsey.

ARO20_Loch_Doilean.pdf (archaeologyreportsonline.com)

Site of a round house platform above Loch Doilet which lies within a Fell Phase 1 Larch coupe.

Other heritage features include the ancient woodland, notably veteran trees, old coppice and other features of a woodland industrial past.

The heritage features will be protected with buffer zones. Many features are completely surrounded by trees, however, after harvesting operations, all other work will ensure compliance with the protective buffers. The scheduled monument, which lies in open ground, undergoes routine maintenance to remove regenerating trees, invasive species and manage bracken. All work will comply with FLS best practice and the UK Forestry Standard 2017: Forests and Historic Environment. FLS have their own Historic Environment guidance – “FLS Practice Guide to Archaeology and the Historic Environment (2022)”. The table below outlines the category of importance of the heritage feature with the size of the associated protective buffer zone. These buffers are measured from the outer edge of the feature or the edge of the scheduled area.

| Heritage Feature – Category of Importance | Minimum Protective Buffer Width |
| --- | --- |
| National Importance (Scheduled) | 20 metres |
| Regional Importance | 10 metres |
| Local Importance | 5 metres |
| Uncategorised | 0 metres |

Habitats

There is a variety of priority habitats especially on the open land which lies uphill from the forested areas. The table below outlines the main habitat component and the area of land it covers.

| Habitat Group | Habitat Group Area (ha) | Main Habitat Type | % of Total Habitat Type | Land Use | Area (ha) |
| --- | --- | --- | --- | --- | --- |
| Grassland | 286 | Acid grassland | 12.8% | Open | 283.79 |
|  |  | Neutral grassland | 0.1% | Agricultural | 2.21 |
| Wet/damp/bog | 214.27 | Blanket bog | 1.7% | Open | 36.76 |
|  |  | Fen/marsh/swamp | 6.9% | Open/agricultural | 154.58 |
|  |  | Lowland fen | 0.5% | Open/agricultural | 11.42 |
|  |  | Purple moor grass & rush pasture | 0.5% | Open/agricultural | 11.51 |
| Dry Heath | 1429.63 | Bracken | 0.7% | Open/agricultural | 14.83 |
|  |  | Montane heath | 16.5% | Open | 367.06 |
|  |  | Upland Heathland | 47% | Open | 1047.74 |
| Rock | 208.86 | Inland rock | 9.4% | Open | 208.86 |
| Water | 71.87 | Oligotrophic/ Dystrophic | 3% | Water | 67 |
|  |  | Rivers | 0.2% | Water | 4.87 |
| Woodland | 16.82 | Upland birchwood | 0.1% | Semi-natural woodland | 2.77 |
|  |  | Wet woodland | 0.6% | Semi-natural woodland | 14.05 |
| Total | 2227.45 |  | 100% |  | 2227.45 |

During the last habitat survey it was noted that deer and some livestock have been causing erosion in parts of the upland heathland habitat. Much of the upland open habitat is not protected from heavy browsing pressure with deer fencing.

Other threats to habitats include regenerating conifer tree species and localised rhododendron.

There are some important habitats in localised areas of the high open areas where there are calcareous conditions, many of which occur rarely. This has given rise to some base flushes, calcareous scree and calcareous grassland habitats with hepatic mat communities to establish. The hepatic mat communities are being poached by deer which is regarded as a medium threat to this habitat.

Other rare habitats include some tall herb ledge that has established in small areas which are inaccessible to deer.

Hepatic mat communities of upland heathland are also found in localised areas including on some blocky scree. Deer pose a threat in the long term to this rare habitat.

Small lochans and pools are found on the high ground in the South east of the LMP area. These host an M1 sphagnum auriculatum bog pool community.

Species

The Western fringes of the LMP area lies within the Loch Shiel SSSI. The features of this national designation include: oligotrophic glacial loch with extensive ancient woodland. There are small fragments of this woodland type (with the associated bryophytes and lichens), within the LMP section of this SSSI. Along the loch shores there are marginal wetlands which host nationally rare and scarce plants. Also included in the SSSI area is the chequered skipper butterfly.

A variety of lichen and bryophytes in Glenhurich Forest.

Other notable invertebrates include nine species of dragonflies and damselflies, some of which are nationally rare – Highland darter (Sympetrum nigrescens), and black darter (Sympetrum danae), dragonflies. The Highland darter is the smallest of Scotland’s dragonflies. It is a dark morph of the common Darter with its dark colour improving its survival in a colder Northern climate.

Species which are of European importance and are features within the LMP section of the Loch Shiel SPA and the Moidart and Ardgour SPA and the adjacent Loch Moidart and Loch Shiel Woods SAC are: otter, Black-throated diver and Golden eagle.

Out with the designated areas, and other than those species previously mentioned, the LMP area is also home to:

Mammals - badgers, bats, pine marten, Roe and red deer, and the transient presence of red squirrels.

Invertebrates – Dragonflies: Common hawker; Golden ringed and Four spotted chaser. Damselflies: Common blue; Blue tailed and Large red. Butterflies – Pearl-bordered fritillary.

Birds – Black grouse, Common sandpiper; Eurasian teal; Common teal and Whooper swan

Fish – Atlantic salmon and Brown trout.

Biodiversity

Deadwood:

The ecological potential for deadwood is generally for the LMP forested area. The areas of medium potential are located in the broadleaf and PAWS areas in Polloch Glen; around Loch Doilet; Leitir Dubh and Gleann Dubh and Brian Choille. Other medium potential areas include long term retention conifer crops. The highest ecological potential for deadwood is found in the natural reserve; in the PAWS areas along Loch Shiel and the small riparian woodlands along parts of the River Hurich, along the Allt Coire nan Con; Allt an Dubh Choirein and the numerous streams on the sloping ground.

PAWS:

(See Map 14 – Natural Reserve, PAWS & Extended riparian zone)

Forestry and Land Scotland has an objective to restore 85% of plantations on ancient woodland sites (PAWS). These ancient woodland areas have been identified from appearing on maps created during  1750 and 1860 and having continuous woodland cover since. There is currently around 238ha of ancient woodland designation on conifer productive land. In recent years almost 83ha of conifer plantation has been felled and is now in various stages of naturally regenerating native woodland. During the new LMP period the aim is to fell another 35ha of conifer woodland to restore to native woodland.

Another woodland designation relates to woodland that appeared on the Roy maps, but which do not have continuous woodland habitat to the present day. There is almost 170ha of this designation in Glenhurich and it often provides the link between separate ancient woodland areas, so they do provide some continuity of potential habitat. Ancient woodland remnants found in these areas will be protected. The long term proposals of the new plan will have over 77ha of Roy designated woodland retained in conifer production with over 92ha to be converted to native woodland. These woodland designations usually coincide with the ideal conifer production sites. Around 35ha of Roy designated woodland is programmed for the Phase 1 fell period with the majority located around the Corrantee path and neat Loch Shiel. A further 15.5ha is programmed for the Phase 2 fell period.

Riparian Management Zone (RMZ):

(See Map 14 – Natural Reserve, PAWS & Extended riparian zone)

A report was compiled in 2012 which analysed the state of the salmonid habitat within Glenhurich forest and recommended ways to improve the riparian management of the entire watershed. The aim of this riparian management zone (RMZ), is to create an extended riparian habitat with a mix of open space and native trees and shrubs, and will avoid forestry operations which risks ground disturbance or polluting the water. Natural regeneration is the preferred method of restocking where available seed sources exist. It is inevitable that planting will occur in areas where natural regeneration is struggling, and to secure the creation of this native habitat it will be necessary to carry out operations to remove regenerating non-native conifer species and other invasive non-native plant species. These operations must be carried out early enough to avoid the need to use machinery. Road building and maintenance, installing culverts and bridges will require great care to ensure watercourses are free of run off of road material and potential spillages. Careful design of forest road drainage is vital.

Some of the removal of non-native conifer woodland has already occurred. The long term proposals of the new LMP aims to remove non-native conifer species from the RMZ as quickly as possible and as close to the crop’s MMAI as possible to maximise the economic return. The sequence of felling and size of fell coupes are designed to minimise the amount of soil exposed at any given point along the affected watercourses to minimise the risk to the quality of water and the salmonid habitat. The recommendation is that the timing of operations within the RMZ and around watercourses which feed into the salmonid habitat should be avoided where possible between 1st November and 30th April in any given year.

Natural Reserve (NR):

(See Map 14 – Natural Reserve, PAWS & Extended riparian zone)

The existing natural reserve is in the extreme North east edge of the forested area and is almost annexed from the main block by Meall Daimh. It is isolated from the forest road network by the River Hurich which is deceptively wide at this location. The natural reserve is 145ha in size. This represents around 10% of the forested area and just over 3% of the entire LMP area. It’s importance lies in the relatively large area designated and its contribution to the plantation natural reserves within Lochaber.

The natural reserve area was determined prior to the outbreak of Phytophthora ramorum in Larch and prior to the RMZ report of 2012. The disease in Larch and the need to establish appropriate sized riparian areas to protect the River Hurich and the salmonid habitat means that management work will be required within the natural reserve boundary to ensure that the woodland meets the required biodiversity best practice, plant health requirements and UK Forestry Standard compliance.

The new LMP will address the issue of the small quantity of Larch within the inaccessible natural reserve (including those pockets of Larch which are enveloped by it), through felling to recycle during the Phase 1 fell period. This will require the motor manual felling of 4ha of Larch.

As part of the revision of the previous LMP, consideration has been given to the creation of an additional 14ha for natural reserve designation in the upper margins of the land above Glenhurich farm as a potential old growth habitat.

Woodland habitats: changes from current to end goal

Black grouse core habitat to be improved in the long term with transition native woodland edge habitat creation.

The future woodland species should also create a woodland with a forest structure and species type which would improve the red squirrel habitat with the aim to change them from being transient to permanent residents – especially in the West of the LMP area where conditions suit such habitats. Glenhurich is an important link between Achanellan and Loch Shiel forests. Red squirrels are known to be resident in the Acharacle area, so these forest areas could provide an excellent opportunity for them to expand their territories into the East side of Loch Shiel. (Local residents have seen red squirrels in Glenhurich Forest during 2022). A privately owned forest on the Eastern side of Acharacle lies 300 metres West of Achanellan forest, with the Southern end of Claish Moss separating the two. This is a potential, almost continual, red squirrel habitat spreading 21km on the Southern and South eastern shore of Loch Shiel, from Acharacle, through Polloch to 3km North east of Scamodale. The future forest will have an increase in oak (for wider biodiversity interest as well as being naturally native at lower elevations), hazel, Scots pine and birch species. The productive conifer areas will have Norway spruce and Noble firs where conditions suit.

The transition from conifer production to native woodland species in the area from Kinlochan on the West side of Loch Doilet to Loch Shiel should, in combination with the existing open habitats, improve the long term habitat for the Chequered skipper and Pearl-bordered fritillary butterflies.

Social factors

Recreation & Community

There is a minor network of formal recreation in Glenhurich, none of which are regarded by Highland Council as core paths.

The formal recreation areas are the trails at Ceanna Garbh beside Loch Shiel, (see the Ceanna Garbh path and viewpoint in the photo below)and the Corrantee lead mines heritage trail. The Doilet Link path on the North side of Loch Doilet is not promoted by FLS and is managed to a minimum level.

There are around 2000 annual visits to these facilities, mainly by locals as well as a few tourists. In recent times, tourists have been unwittingly travelling by vehicle on the forest roads from Polloch into Loch Shiel forest, being directed by satnav systems which are providing inaccurate information. This has caused quite a bit of disruption at times, especially with vehicles travelling for miles up Loch Shiel only to face locked barriers, as well as travelling through active harvesting sites unannounced.

Most of the paths will be due, or are overdue, for routine upgrades as they reach the end of their estimated lifespan. The Visitor Services team will assess the level of upgrade required. However, essential maintenance is an ongoing exercise which is identified through the routine inspections of the recreation facilities. The maintenance of verges on the Ceanna Garbh and Corrantee Mines paths will be carried out on a needs basis.

Budgetary constraints will limit the maintenance of the Loch Doilet link path. The Coire Caillich viewpoint will be reconsidered as the view is becoming obscured by the maturing forest. The viability of these are likely to be reviewed by the FLS Visitor Services team during this LMP period. The Loch Doilet link path does provide excellent access to the Loch Doilet recessed platforms, which are of regional importance, an area where evidence of human habitation and industrial woodland management can be traced back to Mesolithic times. This path is worthy of maintenance. It is a path of low level use as it is not promoted by FLS. It should be considered for upgrade and interpretation for its location of heritage interest if outside funding becomes available. The table below identifies the existing paths and indicates the potential required work.

| Compartment | Local Area Name | Trail Length (m) | Trail Length (ha) | Required upgrade m (ha) | Verge Management | Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 8035 | L. Shiel Ceanna Garbh | 1600 | 0.24 | 1600 (0.24) | Cut encroaching vegetation | Upgrade overdue |
| 8061/62 | Doilet Link Path | 1020 | 0.15 | 1020 (0.15) | Windblow | Review requirements |
| 8125 | Corrantee Path | 1320 | 0.2 | 0 (0) | None | Maintenance as per inspections |
| 8115 | Coire Caillich viewpoint | 60 | 0.01 | 60 (0.1) | Windblow | Destroyed by windblown trees |
|  | Totals | 4000 | 0.6 | 2680m (0.4ha) |  |  |

Currently there are three car parks: one located next to the former forestry office at Polloch, one at Crask at the start of the Corrantee Mine path and one at the start of the viewpoint path in Coire Caillich. These small car parks are of an adequate size for current visitor numbers. It is likely that the car park at Coire Caillich may be reviewed by the Visitor Services and Communities team for its maintenance and low term viability.

The Visitor Service Team will continue to monitor visits to forests, this will include but is not limited to or any one of the following; person counters, movement detection, monitoring social media interactions, location based information, local staff and local community knowledge.

There are several claimed rights of way:

Polloch – Kinlochan (via Callop & Drumfern & Resourie) – 9710 metres of forest road and 2600 metres of rough path within the LMP area.

Crask – Scotstown (via Corrantee Lead Mine) – 1150 metres of path within LMP area

Resourie – Aryoulan (Inverscaddle Bay) – 4950 metres of rough path within the LMP area.

Hill access – Carn na Nathrach on the Beinn Mheadhoin ridge is a Corbett and the route promoted comes up the Western end of the ridge from the forest road at NM 843 683.

The Glenhurich LMP area lies within the Sunart Community Council boundary. There are several neighbouring houses comprising of a mix of permanent homes and holiday homes in Polloch and Kinlochan and the recently sold former FCS office and shed at Polloch. In the heart of Glenhurich Forest lies an empty cottage and a former sawmill which was recently sold. The Mountain Bothy Association (MBA), have a building at Resourie which lies adjacent to the Resourie – Aryoulan (Inverscaddle bay), claimed right of way. It lies within mature conifer woodland.

The local Strontian Angling Association and the Sunart Community Company currently have the Loch Doilet and River Polloch fishing rights. They carry out the removal of skunk cabbage from the land surrounding the River Polloch.

Polloch River viewed from the Ceann Garbh trail

Appendix IV:  Land Management Plan Consultation Record  (including letters of correspondence)

| Consultee | Date contacted | Date response received | Issue raised | West Region response |
| --- | --- | --- | --- | --- |
| Statutory Consultee |  |  |  |  |
| Scottish Forestry |  |  |  |  |
| NatureScot | April – May 2018 | 12/06/2018 | Specialist advice in respect of statutory requirements SPA, SSSI and NSA. Wildlife disturbance potential and need to prevent. |  |
| SEPA | April – May 2018 |  | Raised issues around adherence to regulations | Adherence to regulations surrounding water advised and continued adherence built into the LMP. |
| Scottish Water |  |  |  |  |
| Historic Environment Scotland | 2018 |  | Raised issues around scheduled monuments within the LMP area. | These are already identified within FLS and continued protection mandatory within this LMP. |
| Lochaber District Salmon Fisheries Board |  |  |  |  |
| Highland Council – Forest Planning |  |  |  |  |
| Highland Council - Roads | April – May 2018 | None |  |  |
| Highland Council - Archaeology |  |  |  |  |
| Sunart Community Council |  |  |  |  |
| CONFOR |  |  |  |  |
| Non-statutory consultees |  |  |  |  |
| Sunart Community Company |  |  |  |  |
| Strontian Angling Association |  |  |  |  |
| Lochaber Fisheries Trust |  |  |  |  |
| East Loch Shiel Seer Management Group |  |  |  |  |
| Public Consultation |  |  |  |  |
| Consultation brief published FC website | April – May 2018 |  | https://scotland.forestry.gov.uk/managing/plans-and-strategies/land-management-plans/consultations/1986-glenhurich |  |
| Public Consultation Advert in Lochaber Life | April – May 2018 | None |  |  |
| Sunart Community Council & public At Strontian Village Hall at 19.30 | 10/05/2018 |  |  | Consideration leasing agricultural ground in Glen Hurich, and for longer leases in respect of agricultural tenants present or prospective future. |
| Cona Glen Estate | April – May 2018 | No response |  |  |
| Resipole | April – May 2018 | No response |  |  |
| Public consultation at Sunart Centre, Strontian & Email & Individual drop-ins at Torlundy Office | 29/09/2022 & 01/10/2022 & 20/10/2022 | N/A & N/A & N/A | 1 - Trees on ridge east of Polloch village: A - Trees blocking the faint signal from mast on top of Bealach Feith nan Laogh. Issue needs addressed as landlines will be discontinued shortly. Is there proposals for more masts in the area? B – Same trees perceived to be casting permanent shade on private water supply watercourse. Causes freezing of water supply in winter. 2 – When will condemned bridge 3136, which leads to Dal Cottage, be replaced? 3 – Query about renting the agricultural fields at Polloch. 4 – Issue of windblown Larch trees across the public road caused by winter storms. Who to contact to open the roads. Road closed up to three days at a time. Locals are cutting the trees themselves out of frustration. This is an urgent issue. Concern that the felling of this crop may cause issue with snow lying on the road. Issues with the salt and granite grit mix on the public road leaving conditions which causes skidding hazard after salt has washed away. 5 – General feedback: A – Good to see continuing expansion of native woodland areas and extension of the riparian zone. B – Past riparian fellings have been excellent but currently undermined by rampant non-native regeneration throughout. Needs to be removed ASAP before it becomes a harvesting operation. C- Consider enrichment planting in riparian zones of under-represented species such as Aspen (future beaver habitat?) D – Existing multi-purpose tracks such as the Corrantee and Loch Doilet Link trails need to be kept clear of regeneration and be maintained as tracks. The Loch Doilet link is very important link between Kinlochan and Polloch communities and is used regularly by some. E – Will the Ceanna Garbh trails be maintained? Concern at the lack of consultation with the local community as some may wish to help keep the paths maintained. These paths are used on a daily basis by locals and are very popular with summer tourists. The paths are very important for mental wellbeing. F – Current deer numbers are still suppressing (or altering species mix of) regeneration. 6 – Notification of a Barn owl location 7 – Excessive use of the Polloch car park and wildfire risk due to an increase of campfires, especially through outdoor businesses organising kayaking events over several days, setting up marquees and organised campfires on the designated shoreline of Achanellan Forest. Forest car park can be inundated with many vans for days at a time. 8 – Query about the haulage of timber along the Burma road. The water supply to Kinlochan is sourced below the forest road. The plan did not mention consideration of haulage affecting water supplies. Not an issue if water intake is uphill of the forest road. | 1 - A & B – The trees lie in Coupe 82071 which is programmed for felling in Phase 1. Will try to prioritise it early in the phase. New mast will be erected alongside existing masts at Bealach Feith nan Laogh. 2 – 3 – 4 – FLS will provide all the residents of the FLS Duty Officer contact mobile number. The Larch lie within Coupe 82088 which is programmed in fell Phase 1. It has already been identified as an urgent fell site. The winter road conditions due to snow and grit needs to be addressed by the Highland Council Roads Dept. 5 A – This is part of the FLS PAWS restoration commitment and, at a local level, salmonid and water quality resilience. B – These issues have been addressed in the Phase 1 restocking. – see Activity Summary: 1.2.7 – Table of restocking, Phase 1 – Legacy Coupes, and Map 9 – Approved Phase 1 restock. C- Supplementary planting has been planned to provide to introduce the desired native species mixture for that given site. D – E – Currently the Visitor Services team have decided to not continue with maintenance of these trails. F – The Deer Management Plan has identified this issue. FLS have a deer population target of 2 – 7 deer/km2, but the population for sensitive open and native tree regeneration needs to be 0 – 2 deer/km2. 6 - FLS to update the conservation details on the GIS maps. 7 – 8 – The Land Management Plan does not detail actual operational considerations. This issue will be addressed prior to the commencement of harvesting operations. |
| Consultation Final draft on FLS website |  |  |  |  |
| FLS Consultation |  |  |  |  |
| Scoping visits | 05/10/2018 & 05/09/2019 |  | Visit with Chris Tracey, Planning Manager | Internal liaison |
| Scoping exercise | 26/01/2018 |  | With Lochaber FD team & functions | Internal liaison and specialist advice. |
| Consultation brief | Jan – March 2018 |  |  |  |
| FLS Torlundy & Regional Delivery; Planning,; Environment; Visitor Services; Area Land Agent; Landscape Architect colleagues |  |  |  |  |
| FLS National Advisors | 17/05/2021 |  | Visit to the Natural Reserve with Ian McKee and Richard Thompson to assess its condition, look at the riparian issues and assess for potential peatland restoration. |  |
| Ian McKee Open Habitat Ecologist | 13/01/2020 | 21/01/2020 | Query raised with Forest Research relating to a recording of an important habitat. | This habitat was incorrectly edited on Forester web. It has now been deleted. |
| Matt Ritchie FLS Archaeologist | Summer and Autumn 2019 | Summer and Autumn 2019 | Discussed how to treat the archaeological features in the LMP | The revised FLS “Practice Guide to Archaeology and the Historic Environment”; “Asset Management Approach” and “Regional Historic Asset Management Plans” will be followed. |
| Richard Thompson Native Woodland Ecologist | 20/12/2019 | 06/01/2020 | Consultation with the FLS Native Woodland Ecologist on the Glenhurich Analysis and Design concept and the issue of conifers in the Natural Reserve within the riparian buffer and the extended riparian buffer. | Native Woodland Ecologist agreed with the riparian proposals and noted that deer control here should be good due to the proximity of forest roads. Lowering deer populations will allow the establishment of species such as Hazel, which is very good at supporting red squirrels, bryophytes and lichen communities. Also recommended increasing Oak on lower slopes with scope to growing it commercially on suitable sites away from good ancient woodland remnants. Need to manage invasive non-native species such as rhododendron, grey alder and skunk cabbage. High elevation transition native woodland restock will require heavy deer management in difficult to access areas. Recommended targeted establishment of high elevation seed sources of appropriate native species (of the right site matched provenance) at an early stage. Assuming most is on shallow soils, then prostrate juniper, Downy birch and Rowan will be best. He will liaise with the FLS Newtown Nursery team. |
| Alison Bowman Landscape Architect |  |  |  |  |
| Francesca Pell Landscape Technician & Graphics Support |  |  |  |  |
| Robin Lunn |  |  |  |  |
| FLS Environment Forester | 18/10/2019 | 28/10/2019 | Raised issue of invasive non-native Alder in Loch Shiel and Glenhurich Forests with Environment Forester. | Agreed that Red alder was planted in Loch Shiel Forest, although sub-compartment records say grey alder. Grey alder was planted in Glenhurich. Agreed that the removal of these alders are identified in the LMPs. |
| FLS Wildlife Management team | 21/10/2022 |  | Consultation sought for Deer Management Plan | N/A |

Appendix V:  Deer Management Plan

Appendix VI:  Provenance guidance chart

| Species | Guidance |
| --- | --- |
| SS | Improved QSS standard throughout Alaska (ASS) provenance may be considered (if available) for its slower growing properties in specific locations. i.e. Short Rotation Forestry (SRF) in Windfarm renewables developments. |
| VPSS | Limited use in best locations |
| SP | High rainfall type specified as standard. W20 |
| NSP | From the nearest appropriate zone near CFR areas |
| LP | Only ALP being used in mixture with SS on poorer sites |
| DF | Seed stand or coastal origin |
| ESF | Czech or central European |
| NF | Registered seed stands |
| GF | Scottish registered seed stands |
| WH | Registered seed stands with low fluting |
| WRC | Scottish seed stands |
| NS | Seed stands, Eastern European or Harz |
| JCR | Northern Japanese range |
| NBL | Region of Provenance 10, Native Seed Zone 106 |
| XC | PSSB will advise on any other minor species |

Notes: PSSB can provide the most up to date guidance on provenance selection including advice on best suited seed stands. Virtually all seed supplied by PSSB comes from registered seed stands and is based on geographic area compatibility. Use of VPSS has declined as seed orchard QSS improves and this also has a wider genetic base for resilience purposes.

Appendix VII:

Abbreviations used in the plan

| Abbreviation | Meaning |
| --- | --- |
| ASNW | Ancient Semi-Natural Woodland |
| ATV | All Terrain Vehicle |
| CCF | Continuous Cover Forestry |
| DAMS | Detailed Aspect Method of Scoring (A modelled windiness score used to calculate the probability of damaging winds occurring) |
| ESC | Ecological site classification (based on soil and climate information, aids tree species choice) |
| EIA | Environmental Impact Assessment |
| FSC | Forest Stewardship Council |
| FLS | Forestry and Land Scotland |
| Ha | Hectare |
| LISS | Low Impact Silvicultural System |
| LMP | Land Management Plan |
| MAI | Mean Annual Increment (Average annual growth a tree of stand of trees has experienced to a specific age) |
| MI | Minimum intervention (minimum level of management) |
| NR | Natural Reserve |
| NSA | National Scenic Area |
| PAWS | Plantation on Ancient Woodland Site |
| PEFC | Programme for the endorsement of forest certification |
| RBMP | River Basin Management Plan |
| SAC | Special Area of Conservation (habitats) |
| SEPA | Scottish Environmental Protection Agency |
| SF | Scottish Forestry |
| SSSI | Site of Special Scientific Interest |
| SPA | Special Protection Area (birds) |
| SPHN | Statutory Plant Health Notice |
| UKBAP | UK Biodiversity Action Plan |
| UKFS | UK Forestry Standard |
| UKWAS | UK Woodland Assurance Standard |
| YC | Yield Class (Index of potential productivity of even-aged stands of trees. Measured in units of cubic metres per hectare per year) |

Species abbreviations

AR = Alder BI = Birch (downy/silver) CAR = Common Alder DF = Douglas Fir EL = European Larch HAW = Hawthorn GF= Grand Fir GWL = Goat Willow HAZ = Hazel HL = Hybrid Larch JL = Japanese Larch LP = Lodgepole Pine MB = Mixed Broadleaves SS = Sitka Spruce MC = Mixed Conifers MCP = Macedonian Pine NBL = native broadleaves (including SP where suitable for conservation) NF = Noble Fir NS = Norway Spruce OK = Oak (robur/petreae) RC = Western Red Cedar ROW = Rowan SP = Scots Pine SS = Sitka spruce WCH = Wild Cherry / Gean WH = Western Hemlock XL = Larch XWL = Other Willows

Appendix VIII:

Table of Woodland Types

| Prescription | Description | Management Objective | Typical location | Species | Establishment | Density | Protection required | Management System | Other |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Productive Conifer | Even aged, regular stands of single or mixed conifer species grown for sawlog production | Sawlog timber production. | Widespread on accessible areas capable of producing YC12 spruce and YC10 of other spp | Conifer species matched to site type #1 Sitka spruce , Norway spruce #2 Douglas fir, Western hemlock, Western red cedar, Noble fir, Scots pine Lodgepole pine may be used in mix with SS as a nurse spp | Planting. Supplemented by natural regeneration / beat up. | High Density 2500 per ha | Low for SS Mod to high | Clearfell at economic optimum* Coupe size dictated by access and landform. Thinned where access and stability permit. | Standard SS forests for supply of large quantities of spruce to large sawmills. Also includes other structural timber producing species for niche markets. Need to be planted in sufficient quantity and where can be thinned to improve quality. *Rotation length based on MMAI and windthrow predictions which may be further modified by restructuring and adjacency requirements |
| Productive Conifers CCF | Mixed age and species stands grown for sawlog production | Sawlog production Amenity | Sheltered well drained sites with moderate to high public access or visibility | Conifer species matched to site type and spp compatibility Sitka spruce , Norway spruce, Douglas fir, Western hemlock, Western red cedar, Noble fir, Scots pine | Natural regeneration supplemented with planting | High Density 2500 per ha | Low for SS Mod to high for others | Shelterwood or selection system depending on site and spp | Limited scope with the current stands but looking to increase the area in the future. Limited suitable sites therefore need to focus effort on these Mixtures will be used to create diversity. Spp will be selected for the site type and their compatibility with each other. |
| Productive Broadleaves High value | Small but accessible areas planted specifically for sawlog production | Timber Production. Restoration to PAWS targets. | Better soils and close to access tracks for harvesting. Limited areas | Birch , Sessile Oak, sycamore, Beech Consider improved stock for sawlog potential Ash - acceptable as a component if arising from nat regen. | Planting. Supplemented by natural generation. High protection | High Density 3000-5000 per ha | High | Clearfell with interventions to respace/prune and thin Possible shelterwood | Untried in Lochaber – both for sites and also management experience Scope of some of the PAWS sites where ecological potential is low. Care in the use of sycamore due to invasive nature and avoid sycamore and beech on or adjacent to PAWS and ASNW sites. |
| Productive Broadleaves Fuelwood | Natural regen or planted for fuel wood. | Fuelwood production Restoration to PAWS targets. Forest resilience and bio-diversity. | As above but could be on less fertile sites still need to be relatively dry for harvesting | Birch likely to be dominant but native woodlands W11 and W17 also potential | Natural regenerations supplemented by planting | High Density 3000-5000 per ha | Moderate | Clearfell Possible shelterwood | Could be widespread on PAWS sites in particular |
| Productive pinewoods | Even aged regular stands of Scots pine with proportion of other pinewood spp. | Timber Production. Restoration to PAWS. Bio –diversity | On suitable sites as an option for increasing diversity | Scots Pine Birch component | Planting. Supplemented by natural regeneration. | High density 2500 per ha | High | Clearfell at age MMAI or group selection system | Scope for increasing this type of woodland to add diversity to the productive conifer area in particular on or adjacent to suitable PAWS sites (low ecological value and the right site type) |
| Low Input Native Woodland | Semi-natural woodland with management using natural processes | Bio-diversity. | Native species to NVC site type | Upland oak/birchwood (W11/W17/W4): Sessile oak*, silver*/downy birch, rowan, hazel*, holly Wet/flushed woodland (W7/W9): Alder, hazel*, grey willow, ash*, downy birch, wych elm* rowan, blackthorn Native pinewood (W18): Scots pine, downy/silver* birch, rowan, aspen, juniper, holly, goat/grey/eared willow, hazel* Transition/upper margin(W19?): Eared willow, juniper, downy birch Montane woodland(W20): Salix myrsinites, S. Lapponum, dwarf birch *better soil fertility | Natural regeneration Supplemented by planting | Low density 600-1200 per ha Up to 15% open space | Depends on age and spp. Generally high | Interventions limited to removal of non-native spp, respacing of nat regen and enrichment planting | Widespread on different soil types. Significant area of existing mature semi-natural woodland as well as scope for restoration on PAWS, conversion and woodland expansion. Increasingly favoured on steep slopes with difficult access for timber management. Woodland expansion on upper margins of existing forest |
| Bog woodland | Natural colonisation | Bio-diversity. |  | NVC W4/W18 Downy birch, grey willow and eared willow /Scots pine. Dwarf birch and prostrate juniper Bog pinewoods, dwarf birch and juniper are more likely to occur on ombrotrophic mires. Flushed peats are more likely to develop birch/willow dominated bog woodland although there are examples of bog birchwoods on NVC M17 mire. | Predominantly natural regeneration although may be some enrichment planting. | Low density. Between 20 and 50% woodland cover. | Low as mostly unpalatable species. Higher if enrichment planting | Generally minimum intervention although may need to block drains to raise water table to avoid too high a density of tree cover. Removal of non-native regen where it is actively growing. | Bog woodlands are characterised by very slow growing trees with the presence of dead and dying trees, killed by a high water table. There are a few examples of true bog woodland on the NFE (e.g. Monadh Mor on the Black Isle, Inshriach in Speyside). Bog woodland is likely to develop on some restored bogs, often around the margins. NB Actively growing Non-native regen has the potential to produce seed, crack peat and lower the water-table). |
| Riparian Woodland | Burnside woodland | Bio –diversity, soil and water management. Managed under minimal intervention | In all areas along burn sides and loch shores | Native woodland matched to NVC site type usually W7 and W9 | Natural regeneration Supplemented by planting | Low density 600-1200 per ha up to 50% open space | Moderate | Minimum intervention necessary to ensure establishment | Important woodland for water quality regulation and for habitat networks |
| Slope protection/ stability woodland | Native woodland with minimum intervention | Slope stabilisation | Steep slopes above vulnerable infrastructure | Spp with a range of rooting types* e.g. Hazel, holly, eared willow, juniper, Scots pine, oak, birch, rowan | Planting with natural regeneration | Moderate to high density 2000 – 3000 per ha | High | Minimum intervention necessary to ensure establishment | Sites will vary in requirements but rapid re-establishment is likely to be required due to vulnerable infrastructure. Some planting will also be desirable to achieve species diversity with variable rooting depths. *See Guidance notes for details Long Term Management Steep Slopes (LTMSS) Tech Guidance in T:\LOCHABER FILING SYSTEM\FORESTRY\Operations\Steep Ground Working |

Appendix IX:

Ainmean -  Àite, Gleann Nah-Iubhair: Gaelic place names, Glen Hurich Forest

Gleann na h- Iùbhraich

Sgìre Loch Abar

Àinmean-àite a’ Ghàidhlig ann an Gleann na h-Iùbhraich / Glossary of Gaelic placenames in Glen Hurich

Fuaran na Bantraich – Spring / Well of the women

Cnoc Carrach -  Small scabby hill

Poll Ach – Muddy pool

Sròn a ’Bhreatuinnaich – The promontory of British (English soldiers)

Glac a Bhealaich – Glade (access) to the pass

Creag Sheargta  - The dry withered crag

Eas nan Liathananch – The waterfall of the grey one (The grey waterfall)

Allt Shalachain – The burn of the willows

Uillt Sgurr na Grèine – The burn of the sunny high pointed peak

Allt Coire nan Con – The burn of the coire of the dog.(Burn that flows from the coire of the dog )

Allt Sgurr an Easain – The burn of the high pointed peak of the waterfall.

Lochan na h-Iùbhraich – The loch of the Yew tree (Juniper Yew)

Creag Bhuidhe – Yellow coloured crag

Allt Lochan na h-Iùbhraich – The burn of the loch of the Yew tree

Bailenaseilich – Township of the willow trees

Allt Coire an t –Suidhe –Burn of the corry seat .

Carn an t-Seilich – The cairn of the willow trees

Bealach Leacan – The slabby / bare pass

Meall nan Ruadhag – The ruddy red lump (hillock)

Coire an t –Suidhe – The coire of the sitting (seat)

Meall uaine – The green lump (hillock)

Uillt an t-Sidhean – The burn of the dwelling hill(usually associated with supernatural beings known as “fairies” in English)

An Druim Sliabhain – Ridge of the slope (or bent grass)

Ceann Lochan – Head of the loch (Kinlochan in English)

Loch Dubh Leathaid – Dark loch of the slopes

Coire Chaillich – Coire of the old woman (reference to perhaps supernatural washer woman who foretells death)

Allt Coire Chaillich – Burn of the old woman’s corrie Leiter Dubh-

Coire na Craoibhe-  Coire of the trees

Lochan Fèithe nan Laogh – Loch of the calves channel.(descriptor of topographical vein allowing access between hills.)

Bealach Fèithe nan Laogh – Pass / channel of the calves  (pass where calves would access into the Summer shieling)

Gleann an Dubh Choirein – Glen of the dark corries

Allt an Dubh Choirein- Burn in the glen of the dark corries

Sron Odhar – Dun coloured promontory

Allt Ruadh – Ruddy / Red burn

Na Leacanan – The slabby / bare area

Carn Dearg – Red cairn

Allt a’ Chuirn Deirg – Burn of the small red heap of stones (cairn)

Allt a Chaol- achaidh – Burn of the narrow field

Creag Bhreac – Speckled crag

Brian Choille – Brann’s wood (Fionn MacChumail’s dog in legend)

Allt nam Ban-fighidh – Burn of the weaver woman

Tom na h –eilde – Hillock of the hind

Creag Bheag – The wee crag / rock

Sloc Dubh – The black pit or hollow

Creag an Fhireoin- Crag / Rock of the righteous man (perhaps a reference to the disruption and field preachers.

Coire an Lochain – Corrie of the lochan

An Meall Daimh –  The round lump(hill) of the stag (antlered )

Mam Beathaig –  Bethag’s pass or fist

Allt na Leathphinnt – Broad Burn of the coagulation / or half pint.

Allt a Choirean Riabhaich – Burn of the brindled corrie

Meall Daimh – The stags lump (hill)

Bac an Lochain – The obstructing/ impeding lochan (access) or

Teanga Chorrach – The uneven spit (tongue) of land / perhaps reference to steep as well

Allt an Ruighe Shamhraidh – Burn of the Summer shieling (flat ground)

Meall nan Allt Beithe – Round lump (hill) of the Birch burn

Fèith Salach – The dirty vein /channel

Eas Chona Chradh – The sheer sloping waterfall or waterfall of the peat stacks / banks

Tobar na Lagaig – The hollow of the spring(s) or well

Sgorr an Tarmachain  - High pointed hill of the ptarmigan

Beinn Mheadhoin – Middle hill

Coire Odhair – Dun coloured corrie

Eas na Leacan mine – Waterfall of the smooth slabs

Coire nan Each- Corrie of the horse

Coire Thormaid- Normans Corrie

Glun an Fhuarain – The spring of the knee (kneeling)